Request for Task Order Proposal - Type II Task Order

February 17, 2023

Aditya Rayudu, P.E.
Terracon Consultants, Inc. 
800 Morrison Road

Columbus, Ohio 43230

Re: District 11 General Engineering Services Agreement

PID No. 114508

Agreement No. 36285

Task Order Number 11-H

Dear Mr. Rayudu:

Please provide a cost proposal for the subject task order as follows.

Project Identification

BEL-149-15.10, PID 118149

Project Limits/Description

This project involves a slope repair and wall rehabilitation/replacement.

Services Requested

- Geotechnical Exploration

Perform 2 type E3b soil borings as listed below in table 1. These soil borings shall be performed as per the ODOT Specifications for Geotechnical Explorations. Core a minimum of 10’ into bedrock. Provide unconfined compressive testing as listed in table 1. This unconfined test shall be performed near the elevation of the stream bed, which is assumed to be sandstone.

- Design Services

No design services, soil profile sheets, or detailed report are required. We are simply requesting the boring logs as the deliverable for this task.

Table 1.

| Boring ID | Boring Type | Estimated Depth to Bedrock | # Unconfined Rock Tests | Approximate Location |
| --- | --- | --- | --- | --- |
| B-001-0-23 | E3b | 15' | 1 | 40.028267, -80.946215 |
| B-002-0-23 | E3b | 15' | 0 | 40.028496, -80.946409 |

Documents Furnished by the State

- Table 1 with proposed boring locations

- Site Photos (if requested by Terracon)

Additional Scope of Services Notes

- MOT to be provided by consultant.

- If it will save a trip, borings can be marked by ODOT upon request.

Task Order Completion Time

- 45 calendar days from Authorization to Proceed (Drilling)

- 105 calendar days from ATP (Preliminary Log submittal w/estimated location/elevation data)

- 30 calendar days from borehole survey (Final Log submittal including survey data to be provided by D11 and submittal of gINT files)

Due date for Cost Proposal

March 17, 2023

Please submit your proposal to:

Adrienne N. Slanina, PE, District 11 Consultant Contract Manager

If you have any questions or comments regarding this request, please contact this office prior to submitting your proposal.

Respectfully,

Adrienne N. Slanina

Consultant Contract Manger

ANS

xc: Notz, File