Approved Maintenance of Traffic (MOT) Policy Exception(s):

Portions of the MOT plans as described below have approved MOT Exception(s) per Traffic Management in Work Zones Policy (21-008(P)) and Standard Procedure (123-001(SP)).

Approved MOT Exception(s) include:

[ Insert a list of specific temporary traffic control setups with approved MOT Exception(s) as provided by the DWZTM.

Ramp Closures per the Ramp Closure table as shown in the plan.]

A maintenance of traffic meeting shall be held a minimum of [__30__] calendar days prior to implementation of each approved MOT Exception. This meeting shall include the District Work Zone Traffic Manager and [ Insert applicable local agency(ies) ] as well as the Contractor, Worksite Traffic Supervisor (WTS) and any subcontractors involved with temporary traffic control.

In addition to any notifications required in other notes, the Contractor shall notify the Project Engineer at least 3 business days in advance of implementation of the approved MOT Exception(s) referenced above so that the Project Engineer can send email notification to the Office of Roadway Engineering, Statewide TMC, DWZTM and Special Hauling Permits at least 2 business days in advance of the implementation of the approved MOT Exception(s) referenced above. Reference “Exception Request Approval dated [ ##/##/####_] for PID [ #######]” in the notification and other correspondence.

Any changes to the MOT that impact the previously approved MOT Exception(s) listed above shall be approved in writing by the MOT Exception Committee (MOTEC). In the event that such changes are proposed, the request shall be coordinated through the District Work Zone Traffic Manager (DWZTM) a minimum of 30 calendar days prior to the desired implementation date. If the District agrees with the proposed changes the DWZTM shall seek approval from the MOTEC. In the event the proposed changes are approved in writing, the closures are still subject to notification requirements within this note prior to implementation.

Notifications During Closure Required

A designated on-site point of contact should communicate with the TMC as the status of the closure changes.

Contact the TMC:

- If the closure is postponed or cancelled

- At the time the closure is implemented

- At the time the closure is removed and all lanes restored

- If the closure will not be opening on time

Contact can be made with the TMC in the following ways:

- Phone: 1-614-387-2438

- Email: StatewideTMC@dot.ohio.gov

- Radio:   XDOT Main

Designer Note: This note shall be used on all projects with an approved MOT Exception per Traffic Management in Work Zone Policy (21-008(P)) and Standard Procedure (123-001(SP)). Information within brackets (“[“ and “]”) shall be filled in by the designer based upon information from the District Work Zone Traffic Manager (DWZTM). Include any specific limitations and/or required mitigation measures.

In the event that more than one MOT Exception was approved for a particular project, include each one as a separate item in the list in the second paragraph along with the respective MOT Exception approval dates. In addition modify the last sentence of the fourth paragraph to list the references for each individual approved MOT Exception.

The minimum number of calendar days the maintenance of traffic meeting is to be held prior to the implementation should be as determined by the District. If the minimum number of days specific to the project cannot be determined, the default minimum number of days shall be 30.

For additional information see Sections 601-2, 601-3, 630-4 and 640-13.