2.3.A.A		I thought we might be able to cut these hours since the two projects (pid 114496 & 			114497) were combined, but the 75 hours shown in the proposal already reflects that

NO CHANGE REQUIRED

2.3.A.B.		Viewing google map the centerline monuments along US 50 should be fairly accessible, 			which should help in orienting previous record information. In depth boundary work to 			determine the boundary lines of the original Railroad property (now owned by the 			Hamilton County Parks) will still be required for boundary line resolution

MINIMUM OF 120 HRS

2.3.A.C		If survey work is done when leaves are off, the field survey hours could be cut by 1.5 			days. Otherwise the hours shown are required to clear line along the cross sections for 			approximately 2000 LF

MINIMUM OF 224 HRS

2.3.A.D		Detailed survey of complex storm structure (big culvert)

MINIMUM OF 48 HRS