
 SEQ CHAPTER \h \r 1
PID 125063









Date: May 4, 2026









Location: Central Office 

VAR-STW-ATMS System
CENTRAL OFFICE TSMO PROGRAM
Scope of Services
Task Order contract to select a qualified consultant team to develop a Request for Proposal (RFP) to solicit vendors to modernize ODOT’s Advanced Traffic Management System (ATMS). The selected team will be primarily responsible for developing the document that will be used to solicit all necessary information for ODOT to evaluate products and solutions that integrate with ODOT’s current and future field devices, along with supporting ODOT to bring to implementation.

This project includes, but is not limited to: in FY27, creating the RFP document, modification of the original ATMS Systems Engineering Analysis (SEA) to incorporate enhancements that have been added to the current system (ARCADIS inSIGHT ATMS) since 2018, procurement support (i.e. Pre-Bid questions/Addendum creation) when the RFP is out to bid, and, in FY28, support and management of the selected vendor to transition to full deployment.
The maximum compensation for this contract will be $600,000 over 28 months. 
All work shall be performed on an actual cost basis. The consultant shall maintain a project cost accounting system that will segregate costs for individual task orders.

The electronic price proposal shall consist of a transmittal letter from the consultant that they have a clear understanding of the scope of services. The proposal shall also include the names and hourly rates of the personnel doing the work on the Hourly Rate Calculation sheet, Indirect Cost Rate Sheet showing the Firm’s overhead rate and cost of money rate, analytical rates and testing rates (if applicable).

If subconsultants are used, the amount to be expended annually with each subconsultant shall be shown in a tabular format. A proposal by cover letter from the subconsultant to the prime consultant showing hourly rates of the personnel doing the work on the Hourly Rate Calculation sheet, Indirect Cost Rate Sheet showing the Firm’s overhead rate and cost of money rate, analytical rates and testing rates (if applicable).

The following pages give a more detailed outline of the tentative framework of what should be evaluated and considered for the Task Orders. 

1. Project Purpose & Need
· Purpose of the RFP (why ODOT is seeking an ATMS solution) and Consultant support Assisted by:

· Discovery through stakeholder meetings/interviews

· Document review
· Overview of ODOT’s current traffic management systems and limitations
· Current system: ARCADIS inSIGHT ATMS 
· Goals for the new ATMS
· Improving reliability of system

· Betterment of enhancement procedure, while maintaining existing functions

· Documentation of expected requirements

· Systems Engineering Analysis (SEA) Compliance

· Review of current SEA & Development of new/revised SEA, based on RFP requirements



2. Scope of Work

· Consultant Responsibilities/objectives: 

· Coordinating with ODOT stakeholders (Transportation Engineers, TMC Management and Operators, IT staff) to:

· Gather requirements and desired features
· Evaluate integration needs

· Discover current pain points
· Summarized document and slide deck of ODOT ATMS needs and priorities to confirm clear requirements 
· Drafting the RFP document, based on current ATMS solutions in the market today
· Define functional and technical requirements for the ATMS, which may include:

· Improving efficiency for maintaining existing device capabilities with addition of future/new/unplanned enhancements

· Development of testing procedures for new requirements

· Need for actionable and written disincentives for downtime or enhancement delays or failures
· Product cybersecurity and data privacy standards
· Vendor cost and licensing model scenarios
· Vendor support and maintenance offerings
· Developing scoring matrix for use by ODOT to evaluate vendors’ solutions
· Developing tactical roadmap for existing to proposed ATMS switchover (if applicable)

· SEA modification/development

· Managing vendor submittals

· Engagement of interested parties

· Create matrix that compares qualifications, features and architecture, and compliance with industry standards

· Organize vendor demonstrations 

· Procurement support with vendor pre-bid question/Addendum needs

· Deployment support by providing guidance and managing the support necessary between ODOT and the selected vendor for the transition
· Ensure compliance with ODOT standards and state/federal regulations for all documentation

