Item 614, Maintaining Traffic (Time Limitation on a Detour)---- Proposal Note 129

A minimum of one lane of traffic in each direction shall be maintained at all times, except for a period not to exceed xx consecutive calendar days when through traffic may be detoured as shown on sheet ##. A disincentive shall be assessed in the amount as shown in the table below per day for each calendar day the roadway remains closed to traffic beyond the specified limit.

| Description of Critical Work | Calendar Days to Complete | Disincentive $ per Day | Work Window |  |
| --- | --- | --- | --- | --- |
|  |  |  | Start | End |
| All project work except final site grading and erosion control | xx | $2,500 per day | Contract Execution Date | Project Completion Date |