Existing Conditions

- Chevrons in both travel directions

- 30 mph advisory speed

- Lighting is present

- Overhead flasher

Safety Application Summary; DEF – SR 15 & SR 18

Feasibility Study recommended a 3-Leg Roundabout

Project Estimate: $2,530,962

- Single lane roundabout

- Design - $750,000 (FY 2025)

- Right of Way - $163,725 (FY 2026)

- Construction - $1,617,237 (FY 2028)

*Awarded $1M in TSMO funds for                                Construction in FY 2028

Crash History (2018-2022)

21 Total Crashes

- 10 fixed object, 5 rear end

- 4 serious injury

- 38% injury rate, 4.2 crashes/year