| District | Program | Sponsoring Agency |
| --- | --- | --- |
| 5 | TAP | Village of Fredericktown |
| Date | Reviewer | Project Name |
| 02-13-25 | BB/JS | Fredericktown Streetscape Phase 2 |

| FY Funds Are Requested: | FY28 |
| --- | --- |
| Amount Requested: | $2,243,598.00 |
| Project Description and Development: |  |
| Strengths and Weaknesses of the Project: |  |
| Is the Project Estimate Realistic? | Yes |
| If not wholly funded, can this project be successful with partial funding? | Likely if funded as phased (D5 recommendation below) |
| Is the Project Schedule Realistic? | Sure |
| Is the Project Scope Appropriate? | Yes |
| Potential Obstacles? | RW/Utilities - some design elements on Phase 3B |
| Experience with Sponsor? | Good |
| LPA Financial Status with ODOT | Good |
| Does the District Recommend Funding? | Yes – Partial might be a good option. |

Additional Comments:

Recommend partial funding - fund 3A with TAP, have Village apply to SRTS for 3B (more preconstruction costs likely in this area)