Page 1 of  2

DISTRICT 9 SAFETY REVIEW TEAM MEETING

Monday, December 6, 2010

9:00 a.m.

Attendees:

Jim Brushart, District Deputy Director

Mark Johansen, Staff Specialist

Doug Buskirk, Planning Administrator

Darrel Armstrong, Highway Management Administrator

Gary Cochenour, Production Administrator

Greg Baird, Traffic Studies Engineer

Patricia Wetzel, Transportation Engineer

Richard Chaffin, Traffic Management Analyst (DSRT Chairperson)

AGENDA:

Pike County, State Route 32 & 220/Germany Road

This location was previously studied as part of the District Safety Annual Work Plan. The approved safety project is well progressed into the design stage. The DSRT last met on August 16, 2010 to determine if we should remove the traffic signal from the project that is proposed at intersection of State Route 32 & Schuster Road where the new State Route 220 will be relocated to.  The signal was originally recommended for the intersection several years ago when the DSRT previously studied this location. Since that time District 9 has a new focus on high speed four lane divided highways to avoid installing stop and go traffic control signals. This is the case for State Route 32 especially since we have a 60 mph speed limit. The District would like to look at other alternatives instead of automatically installing traffic control signals when an intersection meets a warrant. Traffic control signals create the potential for rear end accidents and these accidents have the potential to be severe with the high speeds like we have on State Route 32. It should be noted that in an adjacent District (District 8) they have also determined they will look at other alternatives instead of installing traffic control signals on State Route 32. In fact, they have taken the lead and have begun proactive steps towards eliminating traffic control signals on State Route 32.

After considerable discussion in the August 16, 2010 meeting and this meeting the team decided to proceed with installing the traffic control signal equipment to be used as an overhead flasher. However, there will be no loops installed in the pavement and the signal flashers will be installed as single unit heads instead of three section signal heads. The intent is signal could be converted to a stop and go signal as an interim measure to a more long term improvement project if we start experiencing angle accidents in the future. Currently we are not experiencing an angle accident problem at the intersection. There were only two accidents at the intersection for years 2006, 2007, and 2008 which was the three year accident period looked at for the previous DSRT meeting in August.  The team did agree that even though we have projected traffic volumes showing a four hour signal warrant is met we would not convert the flasher to a stop and go signal without first doing a new traffic count to make sure a warrant is met. It is not certain that the traffic volumes will be significantly increased as a result of this project.

Page 2 of 2 (December 6, 2010 DSRT Meeting)

In addition to the discussions about removing the signal from the project the team once again discussed the current State Route 32 and State Route 220/Germany Road intersection. This intersection was discussed extensively in the August meeting and it was determined to leave the intersection as it is currently being designed in the project. The current design changes State Route 220 (which will become a county road) to a right in/right out configuration and leaves a full access for Germany Road except for the thru movement across the median. The team discussed constructing a west bound left turn acceleration lane in the median. The thought is this would be a good location for this type of lane. However, it was pointed out that the Safety Funding Committee in Central Office required us to remove this recommendation from the safety project and that we would lose safety funding if we tried to get this back in the project. It was discussed that we may want to construct this at some time in the future with our ODOT forces.

There were some other items brought up for discussion concerning the treatment of Tipton Lane and existing State Route 220 that will be turned over to the county. It was pointed out that we were going to resurface Tipton Lane as being the designated local detour but as the project has developed we no longer need to close any roadways (traffic will be maintained during construction). The team agreed that we should still go ahead and resurface Tipton Lane as part of the project. In addition, we are supposed to chip/seal existing State Route 220 before we turn it over to the county. It was proposed in the meeting that we could have our ODOT forces do the chip/seal but it was determined this work should be included in the project.

Another discussion item concerned the delineation the team recommended for the State Route 32 median area to try to discourage motorists from going straight across the median since this movement will be prohibited. There are concerns this delineation could restrict the sight distance for motorist from Germany Road trying to make the left turn onto State Route 32. The team agreed that we should adjust the delineation further away from the State Route 32 westbound thru lanes to try to avoid a sight restriction problem.

One other discussion item involved some design details of the project. There has been some discussion from the designers that there is no clear scope for this project and they would like to have a scope to cover all the details of the project. It was determined that some members from Production and Planning need to get together and put together some type of scope document that spells out all the recommendations and details of the project.

RDC

c: J. Brushart,  DSRT Members