**PROPOSED TIMELINE**

ROS-23-Rozelle Creek Road

**Summer 2017**

ROS-23-4.97

PID: 101064

* Removal of the Rozelle Creek Bridge located on the east leg.

**Winter 2015**

* Close East Leg of Rozelle Creek
* Extend guardrail through the east leg of Rozelle Creek along US 23.
* Remove south bound turn lane on US 23 and add transverse lines.

**Summer 2016**

ROS-23-4.63

PID: 79976

* Resurface US 23 and restripe transverse lines at the Rozelle Creek intersection.

**After Construction**

ROS-23-4.97

PID: 101064

* Right of way will be abandoned and reverted back to property owners with the exception of an easement for utilities.