Instructions

- The Project Initiation Package is intended to focus on critical issues that can be identified with existing information from secondary sources and/or identified during a site visit.

- Each specialty area of the Project Initiation Package should be completed by individuals who possess sufficient experience to enable them to correctly identify and evaluate issues arising from the field review.

- In the Location/Comments field provide information concerning potential impacts that is brief, but gives enough detail to allow an understanding of the issue(s).

- The scope of services document should account for any issues identified in the Project Initiation Package that have the potential to affect scope, schedule, and budget.

- A list of resources that may need to be consulted for the secondary source review in order to complete this form can be found on the PDP website.

Project Initiation Package Deliverables

Provide an expanded Study Area Map identifying project design, utility, right of way and environmental constraints identified through the Project Initiation Package.  Tables, USGS and/or aerial mapping, photographs keyed to available project mapping, the plan to inform and involve the public, and other support material should also be submitted with the Project Initiation Package to illustrate specific problem areas.

General

| Date(s) of field review: | 3/14/2013 |
| --- | --- |

| Project Name (County, Route, Section): | LAK-2-15.97 | PID: | 88353 |
| --- | --- | --- | --- |
| Date Project Initiation Package Completed: | 3/25/2013 | Prepared By: | LJB Inc. |
| City, Township or Village Name(s): | City of Painesville | ODOT Project Manager: |  |

Project Description: Replace the deck of the Elm Street bridge over SR-2 in the City of Painesville. Providing the vertical clearance over SR 2 does not need increased, the project will maintain existing typical section and minimal scope of work. If it is determined to raise the bridge deck, the typical section will need to be designed to meet current standards and the scope of work will need to include approach work on Elm Street.

Project Limits/Study Area/General Location: The LAK-2-15.97 structure is 1.14 miles east of the intersection of SR 2 with SRs 585 and 283, and 0.61 miles west of SR 2 crossing the Grand River, in the City of Painesville, Lake County, Ohio. The project limits and study area should all be within the existing right of way, assuming no profile adjustment due to vertical clearance underneath the structure.

| ODOT DISCIPLINE INVOLVEMENT: |
| --- |
| List name and phone number of individual(s) representing each discipline during the site visit and preparation of the Project Initiation Package. One individual may represent multiple disciplines. |
| DISCIPLINE | NAME | PHONE NUMBER |
| District Highway Management representative |  |  |
| District Planning and Engineering representative |  |  |
| District 12 Environmental Coordinator | Mark Carpenter | 216.584.2089 |
| District 12 Project Manager | Poonsak Sritalapat | 216. 584.2112 |

| EXTERNAL AGENCY INVOLVEMENT: |
| --- |
| Indicate external agency involvement during identification of project issues affecting scope development. List the name and phone number of individual(s) representing each agency during the site visit. |
| AGENCY | NAME | PHONE NUMBER |
| FHWA Engineer*** |  |  |
| Other (LPA, MPO, etc.) |  |  |
| LJB Inc. | Thomas Likavec | 440-683-4504 |
| *** The FHWA Engineer should be invited on projects expected to require approval from Federal Highway Administration. |

| GENERAL EXISTING INFORMATION: |
| --- |
| Legal Speed: | SR 2 60 mph; Elm Street 25 mph |
| Design Speed: | SR 2 65 mph; Elm Street 30 mph |
| Opening Year ADT: | Not available - SR 2 30,040 (2009); Elm Street none available |
| Design Year ADT: | Not available |
| Trucks (24 Hour B&C): | Not available |
| Functional Classification: | SR 2 Principal Arterial; Elm Street Local Street |
| Locale (Rural or Urban): | Urban |
| National Highway System (NHS): | No |

DISTRICT HIGHWAY MANAGEMENT STAFF CONCERNS:

List any comments/requests from the District Highway Management Staff.

CRASH DATA:

Briefly summarize crash history. Indicate any design features that should be revised to increase safety.

Accident data is not available at this time. No visible design deficiencies were noted during the field visit.

| ENVIRONMENTAL ISSUES: |
| --- |
| Make a preliminary determination on whether the following resources will be affected by the proposed project. Include the location and any other pertinent information for resources that may be affected. |
| Resource/Feature | Location/Comments |
| Parkland, nature preserves and wildlife areas | The bridge is adjacent to the Elm Street Elementary School which has outdoor recreational facilities. However, impacts to those facilities are not anticipated. |
| Threatened and Endangered Species and/or habitat | The bridge is located in the known range of four species listed as federally endangered: the Indiana Bat, Kirkland’s Warbler, Piping Plover, and Snuffbox Mussel. Deciduous trees are present at both approaches to the bridge which potentially provide appropriate habitat for the Indiana Bat and may be impacted by construction activities. |
| Scenic River | Ohio StreamStats and field review did not indicate the presence of any water bodies in or near the project area. Sections of the Grand River, located approximately 1000 feet east the project bridge, are designated as “wild” and “scenic” by the State of Ohio. However, those sections are located several miles are south and east of the project site. |
| Existing wet areas /existing cattails/wetlands | No wet areas were observed during the field review or on the National Wetlands Inventory mapper tool. |
| Stream/river/waterway/jurisdictional ditch | Ohio StreamStats and field review did not indicate the presence of any water bodies in or near the project area. |
| Historic Resources (buildings, structures, objects) | No structures are anticipated to be impacted by this project. |
| Historic Bridge(s) | The subject bridge is not listed on ODOT’s historic bridge inventory. |
| National Historic Landmarks | Possible. The Ohio Historical Society Online Mapping System was accessed to determine if any previously inventoried historic resources are present in the project area. The System did not identify any such resources. However, the Lake County Auditor’s data indicates that a residential structure constructed in 1862 is located adjacent to the State Route 2 right of way in the southeast quadrant of State Route 2 and Elm Street. Coordination with ODOT-OES will likely be required to determine if this structure/property will require further investigation for historic architecture once impacts are determined. |
| Archaeological Sites | No. The Ohio Historical Society Online Mapping System was accessed to determine if any previously inventoried archeological sites are present in the project area. The System did not identify any such resources. |
| Public Facilities | Yes. The bridge is adjacent to the Elm Street Elementary School property. |
| Cemetery (modern and historic cemeteries) | No. No cemeteries were identified through the field review and viewing aerial photography of the project area. |
| Farmland | No. Field review and viewing aerial photography indicates that none of the properties in the four quadrants of Elm Street and State Route 2 are under agricultural use. The zoning designation for the vacant land north of State Route 2 is commercial, while south includes institutional and residential. |
| Watershed Specific (i.e. Darby or Olentangy) NPDES Permit Area | No. The project is located in the Grand River Watershed, which is not a watershed specific NPDES permit area. |
| Air Quality non-attainment area or concerns | Yes. According to the U.S. EPA website Lake County is a nonattainment area for the pollutant PM2.5 and 8-hour Ozone. |
| Landfill, Superfund, CERCLIS, RCRA, NPL, or industrial site(s), and/or evidence of hazardous materials | The U.S. EPA Enviromapper was accessed to determine if previously documented contaminated properties were in the project area. This search did not return any such properties. |
| Sensitive environmental justice areas | Yes. 2010 U.S. Census data was evaluated by Census Block to determine the potential for concentrations environmental justice populations. The Block in the south west quadrant shows that the population in that area is 40 to 100 percent minority. The mapper did not indicate that the area has a high concentration of people below poverty. |
| Federal Emergency Management Agency (FEMA) floodplains | No. Lake County online mapping application GIS data shows that the project is not located in a floodplain. |
| Lake Erie Coastal Management Area | No. The ODNR Office of Coastal Management was referenced to determine that the project area is not in a coastal management zone. |
| Sole Source Aquifers | No. Ohio EPA online information was reviewed to determine that this project is not over a sole source aquifer. |
| Wellhead Protection Areas | No. Ohio EPA GIS data regarding source water protection areas was accessed and shows that no such resources are present near the project area. |
| Noise abatement issues | No. While noise sensitive land uses are present within 500 feet of the proposed project location, the replacement of the bridge deck is not expected to significantly alter the vertical or horizontal alignment or increase traffic volumes on the roadway. |
| Other environmental issues | No other environmental issues were identified. |

| GEOMETRIC ISSUES: |
| --- |
| Use the design speed, design functional classification and available traffic data to make a preliminary determination as to the geometric standards for the project. Compare these requirements to crash data and impacts if deviations from standard are being considered. |
| Design Feature | Location/Comments |
| Lane Width | 11 feet minimum required; 11 feet existing |
| Graded Shoulder Width | 4 feet minimum required; 4 feet existing |
| Bridge Width | 30 feet (face to face of curbs); 28 feet existing |
| Horizontal Alignment (including Excessive Deflections, Degree of Curve, Transition/Taper Rates, Intersection Angles, etc.) | The existing alignment of the bridge is on a tangent. |
| Vertical Alignment (including grade breaks) | The existing profile is flat. |
| Grades | Minimal grade across structure. |
| Stopping Sight Distance | Not applicable |
| Pavement Cross Slopes | .016 |
| Superelevation (Maximum rate, transition, position) | Not applicable |
| Horizontal Clearance | 4 feet required. |
| Vertical Clearance | The existing vertical clearance under the structure needs to be measured. A 14 feet minimum vertical clearance is required for non freeway bridges left in place. |
| GEOMETRIC ISSUES: |
| Indicate if the following geometric issues are present or should be considered during project development. Consider work on the mainline as well as any side roads or service roads. Provide additional comments as needed. |
| Design Issue | Location/Comments |
| Does intersection sight distance need to be improved? | Not applicable |
| Are there geometric issues that may affect traffic safety? Describe. | No |
| List unprotected hazards that appear to be in the clear zone. | None |
| Should existing access control be revised to improve safety? | No |
| Are there any drive locations that will require special attention during design (e.g., very steep grades, high volume commercial drives, drives close to bridges or intersections)? | No, providing that the profile grade does not need adjusting. |
| Do the existing intersection radius returns need to be modified to accommodate turning movements of large trucks? | Not applicable |
| Does grading need to be upgraded? To what criteria (e.g., clear zone, safety, standard)? Consider potential right of way and other impacts when considering grading method. | No |
| Are there any other geometric issues? Describe | No |

| GEOTECHNICAL ISSUES |
| --- |
| Based on the information compiled during this study indicate whether or not the following geotechnical issues are present or should be further considered during project development. Provide additional comments as needed. |
| Design Issues | Location/Comments |
| Is there evidence of soil drainage problems (e.g., wet or pumping subgrade, standing water, the presence of seeps, wetlands, swamps, bogs)? | No |
| Will construction be impacted based on the groundwater table? | No. This project is expected to be a deck replacement only. |
| Is there evidence of any embankment or foundation problems (e.g., differential settlement, sag, foundation failures, slope failures, scours, evidence of channel migrations)? | No |
| Is there evidence of any slope instability (soil or rock)? | No |
| Is there evidence of unsuitable materials (e.g., presence of debris or man-made fills or waste pits containing these materials, indications from old soil borings)? | No |
| Is there evidence of rock strata (e.g., presence of exposed bedrock, rock on the old borings)? | Not available at this time. |
| Is there evidence of active, reclaimed or abandoned surface mines? Evidence of quarries? | No |
| Is there information pertaining to the existence of underground mines? | No |
| Is there Acid Mine Drainage present within the study area? | No |
| Are there any other geotechnical issues? Specify. | Unknown at this time. Should not be an issue since only deck is to be replaced. |

| PAVEMENT ISSUES: |
| --- |
| Indicate if the following pavement issues are present or should be considered during project development. Side road and service road work should be considered in this assessment. Provide additional comments as needed. |
| Design Issue | Location/Comments |
| Do dynaflect tests indicate the existing pavement is in poor condition? | Not applicable |
| Are joint repairs needed? | Not applicable |
| Are pressure relief joints needed? | Not applicable |
| Does curb need to be replaced due to deteriorated condition or lack of curb reveal? | Not applicable |
| Does sidewalk need to be replaced or installed? | There is no sidewalk connected to bridge. |
| Has the site received repeated resurfacings in recent years? | No |
| Does pavement deterioration appear to be caused by drainage or geotechnical problems? | No |
| Are there any other pavement issues? Specify. | The Elm Street pavement is old and deteriorated. |

| STRUCTURAL ISSUES: |
| --- |
| Indicate if the following structure issues are present or should be considered during project development. Provide additional comments as needed. The Bridge Inspection reports should be evaluated and attached. Provide a separate table for each structure. |
| Structure Number: LAK-2-1597, SFN 4301625 |  |
| Design Issue | Location/Comments |
| Is it possible for the structure to be replaced with a prefabricated box culvert or 3-sided box? | No |
| Is the deck delaminated? Specify. | Yes, but intent is to replace the bridge deck. |
| Is non-destructive testing needed to determine the amount of delamination? | No, because intent is to replace the bridge deck. |
| Are there areas to be patched/repaired on the deck? | Yes, but intent is to replace the bridge deck. |
| Is the bridge a poor candidate for an overlay? Specify type of overlay if known. | Yes, because intent is to replace the bridge deck. |
| Does the bridge rail violate current standards? | Yes, but intent is to replace the bridge deck. |
| Is fatigue analysis required? | No, based on BDM Section 402.2.4.1. |
| Should all fatigue prone details be retrofitted or replaced? Specify. | No, based on BDM Section 402.2.4.1. |
| Is there any evidence of substructure movement (e.g., settlement, rotation)? | No |
| Is elimination of the deck joint possible? What modifications are necessary? | Yes, but intent is to replace the bridge deck. Recommend rehabilitated bridge be made semi-integral. |
| Is it possible for the hinges to be removed to make the members continuous? | Not applicable |
| Is there any evidence that the bridge does not meet hydraulic capacity? | Not applicable |
| Are there existing sidewalks on or adjacent to the bridge? | Yes, sidewalk on west side of the bridge, but no sidewalks on the approaches. |
| Is Vandal Protection Fencing required in accordance with the BDM? | Yes |
| Will the structure work require any special maintenance of traffic (e.g., closing of roadway for erection of beams, maintenance of waterway traffic, location of cut line, etc.)? Specify. | Assume Elm Street will be closed during construction and a detour established. SR 2 under the bridge will have short-term closures for structure removal, new beam erection, etc. |
| Does the bridge need to accommodate future roadway lanes or railroad tracks? | No, assuming 2 lanes on the structure are appropriate and no future lane addition planned for SR 2 under the bridge. |
| Will temporary shoring be required next to the railroad? | NA |
| Describe any issues with the bridge deck (curb, sidewalk, railing, surface, median, drainage, expansion joints, etc.). | Intent is to replace the bridge deck. Existing deck has transverse cracking and leaching, minor spalling. Timber sub-decking under portions of the deck. Wearing surface is cracking and has been patched. |
| Describe any issues with the bridge superstructure (alignment, beams/girders/slab, bearing devices, etc.). | Intent is to replace the bridge deck. Minor rusting on all steel beams. Heavier rusting with section loss at the abutments. |
| Describe any issues with the bridge substructure (abutments, piers, backwalls, wingwalls, scour, etc.). | Intent is to replace the bridge deck. Minor cracking and spalling. |
| Describe any issues with the channel (i.e. alignment, erosion, etc.) | Not applicable |
| Describe any issues with the bridge approaches (i.e. pavement, guardrail, etc.) | Pavement in poor condition, guardrail is probably sub-standard. |
| Are there any other structure related issues? Specify. | There is a utility line currently supported on the existing steel beam superstructure below the deck. |

| HYDRAULIC ISSUES: |
| --- |
| Indicate if the following drainage issues are present or should be considered during project development. Side road and service road work should be considered in this assessment. Any available Culvert Inspection reports should be evaluated and attached. Provide additional comments as needed. |
| Design Issue | Comments |
| Does the existing drainage system appear to be appropriately sized and functioning properly? Describe deficiencies. | Yes |
| Is there evidence of alignment or flow velocity problems (e.g., scour, bank erosions, silting) at culvert inlets or outlets? | No |
| Are there sinkholes or other deterioration in the pavement that would indicate separations in the existing pipes? | No |
| Is the exposed curb height in existing gutters inadequate to contain flow (include height of proposed resurfacing)? | Elm Street does not have curb. |
| Does the project affect a wetland or waterway (e.g., stream, river, jurisdictional ditch)? | No |
| Will channel relocation be required? | No |
| Will post construction BMPs be required that could impact R/W or utilities? | No |
| Are existing underdrain outlets functioning properly? | Not applicable |
| Does the drainage work warrant any special maintenance of traffic considerations? | No |
| Are there any other hydraulic issues? Describe. | No |

| TRAFFIC CONTROL ISSUES: |
| --- |
| Indicate if the following traffic control (signals, signing, pavement markings, etc.) issues are present or should be considered during project development. Provide additional comments as needed. |
| Design Issue | Comments |
| Are there any obvious deviations from requirements of the Ohio Manual of Uniform Traffic Control Devices (OMUTCD)? | No |
| Will coordination with Ohio Rail Development Commission (ORDC) be required (i.e. at-grade railroad crossings located within 400' of an intersection within the project area)? | No |
| Is the project considered an ITS project? | No |
| Will pavement widening affect pole locations? | No |
| Will resurfacing affect signal height? | No |
| Does it appear that any traffic control items will fall outside the existing right of way limits (e.g., large signs, strain poles)? | No |
| Are there any crashes that can be related to existing signal deficiencies (e.g., timing, lack of protected turn phase)? | Crash data not available at this time. |
| Are new or updated curb ramps needed? | No |
| Do turn lane lengths appear to have sufficient storage capacity? | Not applicable |
| Does the controller need to be upgraded? | Not applicable |
| Do proprietary materials need to be specified? | Not applicable |
| Should signs or signal installations be supplemented with lighting? | No |
| Are any Tourist Oriented Directional Signs (TODS) or LOGO signs present? | No |
| If traffic control at an intersection is being changed from stop control to signalization, does the stop condition road need to be upgraded to accommodate faster traffic? | No |
| Are there any other traffic control issues? Specify. | No |

MAINTENANCE OF TRAFFIC ISSUES:

Briefly describe the maintenance of traffic and any constraints. A list of considerations has been provided below.

Maintenance of Traffic Considerations: Limits on traffic detour (including local alternate detours) due to load limits, bridge width restrictions, shoulder condition, emergency vehicle impact, temporary pavement requirements, speed limit during construction, pedestrian traffic, additional width at culverts, drive access, stopping sight distance, construction access, right of way acquisition, permitted lane closures, cross-overs, short duration road closures, temporary structure requirements, additional signal heads (drives and/or side roads), construction timeframe issues, innovative contracting, maintaining railroad traffic, turn movement restrictions

MAINTENANCE OF TRAFFIC DESCRIPTION:

It is recommended that the street be detoured during summer when school is not in session, considering that Elm Street Elementary is located immediately south of the bridge. There appears to be logical local streets available for detour. North State Street would be the preferred detour according to Richard J. Lesiecki, Painesville City Engineer.

| RIGHT OF WAY/SURVEY ISSUES: |
| --- |
| Indicate if right of way or survey issues are present or should be considered during project development. Provide additional comments as needed. |
| Design Issue | Location/Comments |
| Will there be any work beyond the existing right of way limits? | Not unless profile is adjusted for vertical clearance. |
| Will relocation of residences be involved? | No |
| Will relocation of businesses be involved? | No |
| Will the project require modifying the access control to any properties? | No |
| Identify significant right of way encroachments (i.e. large commercial business signs, etc.)? | Not applicable |
| Will temporary parcels be needed (e.g., for drive work)? | Not unless profile is adjusted for vertical clearance. |
| Will additional right of way be needed for utility relocations? | No |
| Are there any specific property owner concerns? If so, list property owners and concerns. | Unknown |
| Are work agreements prohibited for any reason? | Unknown |
| Are there any other right of way or survey issues? Specify. | None apparent |

| UTILITY ISSUES: |
| --- |
| Indicate if the following utility issues are present or should be considered during project development. Provide additional comments as needed. |
| Design Issue | Location/Comments |
| Do existing utilities need to be relocated? If so, please identify. | Yes. There is a utility line attached to the underside of the bridge. According to Jeff McHugh, City of Painesville Electric Superintendant, city owned electric circuit wires and cable lines are present on the bridge. |
| Would the project benefit from Subsurface Utility Engineering (SUE) Level A? | No |
| Are there existing utilities on an existing structure that need to be relocated? | Yes. There is a utility line attached to the underside of the bridge. |
| Are there any specific utility requirements or concerns? Specify. | None known |
| Are there water or sanitary lines that will be relocated as part of the ODOT contract? | Sanitary doubtful, water suspect. |
| Are there any other utility issues? Specify. | None observed. |

| MISCELLANEOUS ISSUES: |
| --- |
| Indicate if the following issues are present or should be considered during project development. Provide additional comments as needed. |
| Design Issue | Location/Comments |
| Will any of the construction activity take place over, under, or near railroad property? | No |
| Could material with long lead times for delivery have an impact on the construction schedule (e.g., strain poles, large box culverts, steel beams, etc.)? | No |
| Are there any specific concerns related to pedestrian or bicycle access? | No |
| Are there any concerns related to existing or proposed lighting (e.g., light trespass, river navigation, airway clearance)? | No |
| Are there any other project concerns? Specify | No |

| AGENCY COORDINATION/PERMIT ISSUES: |
| --- |
| Indicate if the following permit issues are present or should be considered during project development. Provide additional comments as needed. |
| Issue | Location/Comments |
| Will an individual Corps of Engineers/ Environmental Protection Agency 404/401 permit be required? | No |
| Will a Coast Guard permit be required? | No |
| Is review by a local public agency or project sponsor required? Specify. | The City of Painesville should review plans and Lake County Engineer’s office should be notified of the project. |
| Is State Historic Preservation Office (SHPO) coordination for work involving historic bridges or historic properties required? | No. The Elm Street bridge is not listed on ODOT’s historic bridge inventory. |
| Is coordination with ODNR for work involving State Scenic Rivers, State Wildlife Areas or State Recreational Areas required? | No. |
| Is coordination with any other agency required? | Only utility companies |

| SCOPE, SCHEDULE AND BUDGET CONSIDERATIONS: |
| --- |
| Based on the responses to the above items, do any of the following need to be modified? |
| Issue | Comments |
| Conceptual scope | Vertical clearance over SR 2 needs checked. Could impact scope. |
| Work limits | Vertical clearance over SR 2 needs checked. Could impact limits. |
| Probable environmental document type |  |
| Project Path classification |  |
| Schedule |  |
| Budget |  |