General

The Ohio Dept. of Transportation (ODOT) is seeking services to integrate a new Advanced Traffic Management System (ATMS) system into ODOT. This will involve performing a Systems Engineering Analysis (SEA) following the U.S. Department of Transportation’s Vee Diagram. The goal of this effort is to replace ODOT’s current ATMS as well as other ancillary solutions/processes as appropriate.

The long term vision is to integrate one solution that can handle multiple transportation functions which may include but is not limited to the following examples:

- Communicating with and controlling ODOT’s robust system of ITS devices

  - Including investigation of functionality requirements desired.

- Commanding and controlling variable speed limit corridors both manually and condition-based

- Generating feeds of road closures & ongoing road activities that can tie into ODOT’s TIS (OHGO)

- Integrating weather data (RWIS or otherwise)

- Displaying high resolution speed data

- Tracking active and planned road closures (ie. work zones)

- Housing pre-determined detour routes (ie. Playbook)

- Sending notifications of real-time traffic issues

- Investigate integration with ODOT’s Asset and

- Archiving data, generating reports and performance measures

- Calculating travel times based on speed data feeds

- Decision support system for traffic management & ATDM initiatives

- The flexibility of the system to expand for future needs (eg. Patrol CAD integration)

- Reporting road conditions from a maintenance perspective

- Automatic Vehicle Location (AVL) data

- Connected-Vehicle / Automated-Vehicle data

It is expected that the consultant team will have knowledge related to the SEA process for ATMS solutions. It would be beneficial if the team has experience operating a TMC for a public agency. It would also be beneficial if the team has experience working with approved ITS device product lists.

For the purpose of this document “Gaps” shall be defined as areas where existing software solutions are not able to meet the developed set of requirements / specifications.

It is envisioned that this project will be done in 2 phases. The first phase (Phase 1) will cover the “left side” of the SEA Vee Diagram:

- Study and Report of changes needed to the Statewide & Regional Architectures

- Feasibility Study / Stakeholder Outreach

- Concept of Operations

- System Requirements

- High-Level Design

- Detailed Design

A presentation of findings is expected after Phase 1. A final product of Phase 1 will be a side by side evaluation of all feasible alternatives (Commercial-Off-the-shelf - COTS or publicly available) with a matrix showing the gaps of the concept of operations/system requirements. Included in this matrix should be:

- ATMS vendor ability & experience

- Cost of purchasing/integrating the software

- Cost of filling in the “gaps” identified

- Long term maintenance, warranties, licensing costs as well as available support options, etc.

- System flexibility as demands change

ODOT will be responsible for selecting and procuring the preferred solution. The second phase (Phase 2) will require integrating, implementing, and validating the selected solution. This phase will cover the “right side” of the SEA Vee Diagram:

- System Architecture Documentation and Diagrams coordinated through IT

- Installation / Integration

- Unit / Feature testing

- Feature verification

- System verification

- System validation

Scope

The scope of the project will follow the process defined by the traditional Vee diagram as follows:

- Architectures – this will consist of a review of the existing statewide architecture (including coordination with the Statewide CV/AV SEA Consultant), the national ITS architecture and regional architectures to understand interoperability needs for all existing and future statewide devices, communication protocols, and identifying necessary standards (eg. NTCIP).  While the majority of ATMS functions are internal to ODOT, the system should be capable of integrating data with external systems.  The consultant shall create a report outlining any necessary changes to the architectures and identifying any additional stakeholders as outlined below.

- Feasibility Study – this process will establish the projects purpose and need. The concept and scope will be defined through this effort. The outputs of this effort will include:

  - Documentation of ODOT’s current ATMS solution(s);

  - Documentation of the risks, needs and current gaps;

  - Project objectives that must be achieved for success;

  - A description of the selected alternative including major system features and resources needed to integrate. This stage will identify available COTS (or publicly owned) solutions.

This effort will include coordination with many different stakeholder groups including but not limited to:

- ODOT Traffic Management (including time spent monitoring current TMC operations)

- ODOT Traffic Operations

- ODOT Maintenance Operations

- ODOT Office of Permits

- ODOT Work Zone Management

- ODOT Division of Information Technology

- CV/AV System Engineering Analysis Consultant Team

- Concept of Operations – this will include a high-level identification of user needs and system requirements. Output from this effort will include:

  - A concept of operations plan including a description of data flows and required interfaces.

  - Key performance measures and a system validation plan.

  - Software Maintenance and Enhancement Plan

- System Requirements – this will develop system requirements document that meet the needs identified in earlier stages. It should be noted that it is ODOT’s intention to utilize commercially available off-the-shelf solutions to the extent possible. This will also produce an overall system verification plan.

- High-level Design – this will produce a high level design that meets systems requirements and defines key interfaces that facilitate development, integration, the sub-system/feature verification plan, and future maintenance. It is intended that the development and integration cycle will be done iteratively based on priorities identified in earlier stages:

  - Concept of Operations;

  - System Requirements;

  - Available COTS (or publicly available) solutions;

- Detailed Design – this will produce detailed design(s) prioritized as iterations for integration. This phase will specify detailed visual interfaces, integrations, data formats, and feature test cases based on outputs of earlier stages.

- Installation / Integration – this phase will implement the selected solution to meet the needs, interfaces, iterations, and outputs of all previous phases.

- Unit / Feature testing – this phase (or iterations of this phase) will involve testing of the test cases identified during detailed design.

- Feature verification – this phase (or iterations of this phase) will involve verifying each individual iteration and accepting/integrating the defined features that are part of each iteration. The sub-system/feature verification plan identified during the High-level Design phase will be utilized here.

- System Validation – once all features have been verified this phase will require overall system validation, including a detailed operations & maintenance plan. All key performance measures as well as the overall systems validation plan identified during the Concept of Operations will be measured and verified during this phase.

Notes / Background Information

The majority of ODOT’s current ATMS solution is an in-house built web application called Buckeye Traffic (BT). BT has served as the software to communicate with and operate ODOT’s robust ITS system since inception. BT has been maintained and enhanced by ODOT’s internal IT team. However, these IT resources are not dedicated to the ATMS and are unable to meet the ongoing demand. As such, ODOT also owns the Q-Free base OpenTMS platform, along with a few specific modules, in order to command and control our Variable Speed Limit and Hard Shoulder Running corridors / technologies. Along with these two ATMS platforms ODOT uses various other software solutions to command and control traffic management related technologies such as ramp meters, CCTV command/control, and traffic signals. The goal of this project is to evaluate an efficient solution that can cover as many of the existing functions/platforms as is reasonable. Some of the existing solutions are meeting ODOT’s need and have a mature maintenance/upgrade plan whereas other solutions do not.

ODOT is in the beginning stages of implementing a TSMO Program. Many initiatives, strategies and technologies will likely be implemented as the TSMO Program matures. A few examples include, but are not limited to, real time active traffic management, incident management, real time system operations, data analytics / performance measures, expanded roadside devices, communicating with connected vehicles, and an expanded traveler information solutions. It is clear that many of these initiatives will require new ATMS features/enhancements.

Selection Information

Interviews will be held with short-listed consultants to determine the final selection recommendation. Interviews are expected to take place on the morning of February 7, 2018 at the ODOT Central Office facility. A scope of services meeting with the selected consultant is expected to take place on March 13, 2018 from 10:00AM-12:00PM at the ODOT Central Office facility.