21-0591 Partnering Session 3-31-22

Informal/Formal Partnering Session

- Why partnering?

  - Besides the norm of fostering a good relationship between the contractor and ODOT, this project has many difficulties to work through

    - 3 Part’s- originally designed as 3 projects and combined/sold as 1

    - Multiple adjacent projects throughout the lifespan on 210591

      - Many of these projects are depended on the other projects to be complete, that is not always the case

    - Many property owners are losing R/W and will be affected by construction

    - Multiple permanent road closures

      - Heavily affecting the traveling public during construction in order to improve the quality for the traveling public in the long run

      - Heavy impact to emergency responders who still need to access the community to serve

We discussed during the meeting goals to achieve and promote success for this project. They included:

- Communication

  - Identify and follow the chain of command for all communication

  - Establish and maintain honest and open communication

  - Respond in a timely manner to all project issues

    - Try to give deadlines as needed for responses

  - Complete, clear, and concise correspondence

  - Communicate quantities with ODOT regularly

  - Email subject line “210591 PID 103954- description”

  - Establish a schedule for progress meetings and Weekly Work Plan meetings

  - Submit early notice for issues and delays

- Problem Solving

  - Identify and address all problems as soon as possible

    - If applicable, propose solutions when identifying a problem

  - Resolve problems at the lowest level possible

    - Bump to higher ups before getting emotionally involved to maintain relationships

  - Communicate, implement, and document solutions

  - Seek solutions not blame

  - Follow the designated chain of command

  - Follow the dispute resolution process

- Project Goals

  - Develop a work environment that promotes mutual respect

  - Maintain a safe project work site

  - Build the project on time and within budget

  - Minimize the inconvenience to the traveling public

  - Maximize the public value and contractor profitability

  - Keep ODOT and contractor up to date on quantities

  - Seek opportunity for VECP

  - Provide a quality product to the traveling public and ODOT

- Chain of command

  - ODOT

    - Inspectors

    - Scott Nicely/Richard Shelly

    - Jason Haus

    - Scott LeBlanc

  - JRJ

    - Foreman/WTS

    - Josh Nichols/Josh Burns

    - Paul Cain/Kyle Smalley

    - Chris Kunz/Josh Carter