Proposed SS800 additions for the 2023 C&MS

102.10 Delivery of Bids

On page 20, Replace the paragraph with the following:

102.10 Delivery of Bid. Unless otherwise indicated in the Proposal, all Bids must be submitted using the electronic Bid submission software specified in the Proposal. The Department will accept Bids until the time and date designated in the Proposal. The Department will reject Bids received late and will reject all Bids not prepared and submitted in accordance with the Proposal.

102.13 Public Opening of Bids

On page 21, Replace the paragraph with the following:

102.13 Opening of Bids. The Department will open Bids after the time and date designated in the Proposal. The Department will publish the total Bid amount for each Bid. The Department may postpone the deadline for the receipt of Bids. If the Department changes the hour or the date of the deadline for receipt of Bids, it will issue an addendum or public notice to notify prospective Bidders.

102.16 Certificate of Compliance with Affirmative Action Programs

On page 22, Delete the following paragraph:

02.1

103.02 Award of Contract

On page 23, Replace the paragraph with the following:

103.02 Award of Contract. The Department will award a Contract or reject Bids within 10 days after Bid opening. The Department will notify the successful Bidder of Bid acceptance and Contract award. The Department will award to the lowest competent and responsible bidder. The Department will not award a Contract until it completes an investigation of the apparent low Bidder and its Bid.

103.06 Execution of Contract

On page 23, Replace the paragraph with the following:

103.06 Execution of Contract. Sign and return the Contract, along with the Contract Bonds, and other required Contract Documents, within 10 days after notice of award. The State does not consider a proposal binding until the Director signs the Contract. If the Director does not sign the Contract within 20 days after receiving the successful Bidder’s signed Contract, certificates, Contract Bonds, and other Contract Documents, the successful Bidder may withdraw the Bid without prejudice.

105.05 Cooperation by Contractor

On page 29, Replace the paragraph with the following:

105.05 Cooperation by Contractor. The Department will supply the Contractor with electronic files containing the Contract Documents, except for the standard construction drawings, which will only be supplied if requested. Provide the constant attention necessary to progress the Work according to the Contract Documents. Cooperate with the Engineer, inspectors, and all other Contractors on or adjacent to the Project.