STATE OF OHIO DEPARTMENT OF TRANSPORTATION

SUPPLEMENTAL SPECIFICATION 878

INSPECTION AND COMPACTION TESTING OF UNBOUND MATERIALS

January 21, 2022

  - Description

  - Qualifications

  - Equipment

  - Inspection and Field Testing

  - Forms and Weekly Reports

  - Quality Assurance Testing

  - Basis of Payment

  - Description. This work consists of performing inspections, performing compaction testing, and providing reports and other required documentation for Items 203, 204, 205, 206, 304,

411, 503, 840, 851, 867, 870 and other items as specified.

  - Qualifications. At least seven days before beginning work, submit a list of proposed personnel that meet the qualification requirements listed below. Submit the list to the Engineer for review and acceptance.

Provide a Registered Engineer to supervise technicians’ work and act as liaison with Department personnel. The Registered Engineer cannot be an employee of the Contractor. Have the Registered Engineer available to discuss questions and problems which arise relative to construction, inspection and compaction testing and be available at bimonthly progress meetings.

Provide at least one lead technician with 5 years relevant experience and meeting the requirements of Supplement 1121.

Provide technicians meeting the requirements of Supplement 1121 and with 2 years relevant experience, at all times for every operation requiring inspection, compaction testing and documentation. At a minimum, provide full time inspection and documentation when unbound material is being placed.

  - Equipment. Provide equipment according to Supplement 1015. Also furnish the serial number, manufacturer, model number, calibration data, and frequency of calibrations for nuclear density/moisture gauges certified according to Supplement 1121. Include results from the three block calibrations (performed at least every 24 months), leak tests (performed at least every 6 months), and stability tests (performed at least once for every project) for each gauge.

Define the procedure for performing a stability check on nuclear gauges which are not within the tolerance range after the standard count and during the interval between calibrations. Standard counts derived during the stability check for stable gauges may be used instead of the

manufacturer’s standards. Do not use gauges found to be unstable until repaired, calibrated, and recertified per Supplement 1121.

  - Inspection and Field Testing.

- Inspection. Perform inspection to ensure the placement and compaction of unbound materials conform with Contract Documents. Take photographs showing initial condition, the daily progress of the work, unusual conditions, noncompliant work, and corrective actions.

Inspection includes observations, measurements and verifications to ensure that: preparation activities have been completed (e.g., clearing, grubbing, scalping, removals); the surface for material placement was prepared to accept material; grading was checked to conform with required cross sections, typical sections, and/or benching; the required material was provided and did not contain debris; the material was spread to the required lift thickness and without segregation; the required roller size and number of passes were used to compact the material; proper moisture content is maintained for the duration of the compaction process; and corrective actions were taken to address failed tests or unstable materials.

Inspection for Items 205 and 206 also includes observations, measurements and verifications to ensure that the stabilization chemical was applied at the required rate, the chemical and added water were mixed into the soil as specified, and the curing coat, if required, was applied at the correct rate.

- Field Testing. Perform compaction testing according to Supplement 1015.

At the start of field testing, the Department may perform in-place density and moisture content tests at the same location as the Contractor. The two wet density readings must be within 2.0 lb/ft³ (32 kg/m³) and the two moisture content readings must be within 1.2 percent for acceptance.

- Notification. Immediately notify the Engineer and the Contractor when field testing or inspection indicate nonconformance.

  - Forms and Weekly Reports. Provide accurate inspection information, tests, and calculations. Report inspections on Department forms to include a daily report and the construction quality documentation forms for the items inspected. Report the compaction tests on Department forms described in Supplement 1015. Furnish the inspection forms, photographs, compaction test results and measurements to the Engineer daily.

Furnish a weekly summary that includes all inspections, measurements and compaction test results, and note any failing lots or other nonconformance. Have the Registered Engineer sign the weekly report and certify that all the inspections and compaction tests meet all contract requirements.

  - Quality Assurance Testing. The Department will perform quality assurance (QA) tests to verify that the inspections and compaction testing conform to the Contract Documents. The Department will test one out of every five lots for acceptance. The Engineer will determine the test lot at random. If the material does not require a compaction test, such as rock or durable shale, and it is being placed according to the specifications then the material will not be QA tested.

If the quality assurance test lot fails, the Department will test one additional lot of the original five. If only the original lot fails, recompact the failed lot. If the original and second lot fails, recompact all five lots represented by the original quality assurance lot tests. Notify the Engineer when any recompacted lot is ready for quality assurance verification.

After recompaction, the Department will either test all five lots for acceptance or witness the testing and documentation by the Contractor’s personnel. If any lot fails again the Engineer will stop construction until the lead technician determines and resolves the problem and the Contractor submits a plan to prevent future problems.

  - Basis of Payment. The Department will pay lump sum for all work as follows:

| Upon approval of the project personnel | 10 % |
| --- | --- |
| Uniform monthly progress payments | 80 % |
| Upon acceptance of the final weekly report | 10 % |

If all the work under this specification is performed on MSE wall select granular backfill, then the Department will pay for the work under the 840 pay item, SGB Inspection and Compaction Testing. If all the work under this specification is performed on Precast Gravity or Semigravity Retaining Wall infill materials, then the Department will pay for the work under the 851 pay item, PGSRW Inspection and Compaction Testing. If all the work under this specification is performed on TWFMSE wall select granular backfill, then the Department will pay for the work under the 867 pay item, Temporary Wire Faced Mechanically Stabilized Wall. If all the work under this specification is performed on Prefabricated Modular Retaining Wall infill materials, then the Department will pay for the work under the 870 pay item, PMRW Inspection and Compaction Testing.

The Department will pay for accepted quantities at the contract prices as follows:

| Item | Unit | Description |
| --- | --- | --- |
| 878 | Lump Sum | Inspection and Compaction Testing of Unbound Materials |

Designer Note: Use this specification when the District wants the Contractor to provide full time inspection and compaction testing for the work. Contact the District Construction Engineer before incorporating this specification into the plans.

SS 840 MSE walls require that this Supplemental Specification be included in the plans. If all the inspection and compaction testing is only for MSE wall select granular backfill, then a separate 878 pay item is not required. If there will be inspection and compaction testing on material in addition to the MSE wall select granular backfill, then include an 878 pay item and do not include an 840 pay item for SGB Inspection and Compaction Testing.

SS 851 PGSRWs require that this Supplemental Specification be included in the plans. If all the inspection and compaction testing is only for PGSRW wall infill materials, then a separate 878 pay item is not required. If there will be inspection and compaction testing on material in addition to the PGSRW infill material backfill, then include an 878 pay item and do not include an 851 pay item for PGSRW Inspection and Compaction Testing.

SS 867 TWFMSE walls require that this Supplemental Specification be included in the plans. If all the inspection and compaction testing is only for 867 TWFMSE wall select granular backfill, the cost is included in the wall lump sum payment and a separate 878 pay item is not required. If there will be inspection and compaction testing on material in addition to the 867 TWFMSE wall select granular backfill, then include either an 878 pay item or an 840 pay item as directed above.

SS 870 PMRWs require that this Supplemental Specification be included in the plans. If all the inspection and compaction testing is only for PMRW modular wall infill materials, then a separate 878 pay item is not required. If there will be inspection and compaction testing on material in addition to the PMRW infill material backfill, then include an 878 pay item and do not include an 870 pay item for PMRW Inspection and Compaction Testing.