- Award date:  4/30/2009

- Scheduled completion date: 10/31/2010

- Project Description:  Breaking and Seating Treatment with 6” asphalt overlay on existing reinforced concrete pavement to 7.0 miles of US-33 & US-50. Concrete joint replacement to various US-33 & US-50 Ramps.

- One lane of Traffic maintained at all times in each direction

- Passing lanes closed during 1st phase (2009 construction year), traffic maintained in driving lane

  - Ramp G (East State to US-33 EB) closed for maximum of 30 days for bridge repair

  - Ramp R (Stimson Ave./C.R. 25 Exit) closed for maximum of 60 days for bridge repair

  - Traffic shall be maintained on all ramps during repair, except for Ramp S (Stimson Ave. to US-50 EB) shall be closed during phase 1 construction

- Driving lanes closed during 2nd phase (2010 construction year), traffic maintained in passing lane

  - Traffic shall be maintained on all ramps during repair