OHIO DEPARTMENT OF TRANSPORTATION

INTER-OFFICE COMMUNICATION

TO:		Dirk Gross, District 6 Safety Review Team Chair

FROM:		Michelle May, Safety Program Manager

SUBJECT:	Safety Project Applications for April 2019

DATE:		June 25, 2019 (REVISED August 2, 2019)

The Safety Program Committee has reviewed the following applications and has approved or denied funding for these projects based on a variety of criteria including statewide/local priority, countermeasures identified and available funding.

Decision-making is always difficult.  ODOT districts and local governments 38 projects worth more than $94.5 million this application round.  We appreciate your efforts to review and submit these applications.

DEL-605-0.31 (201905D06-01)

Description: Build a single-lane roundabout at Fancher Road in Westerville.

Decision: Approved for $100,000 in PE ENV for FY 2021, $300,000 in DD for FY 2022, $400,000 in ROW for FY 2022 and $1,171,000 in Construction funds for FY 2023.  You can program these funds using 100% 4HJ7. Can this schedule be advanced one year?

MAD-42-12.31 (201905D06-02)

Description: Add a two-way, left-turn lane, widen shoulders, and minor ramp improvements at Interstate 70.

Decision:  Approved for an IMS and $200,000 in PE ENV for FY 2021, $200,000 in DD for FY 2021, $500,000 in ROW for FY 2021 and $1,400,000 in Construction funds for FY 2022.  You can program these funds using 90% 4HJ7 and10% 4BC7.

DEL/UNI-42-0.00 (201905D06-03)

Description: Add center and edge line rumble strips and widen shoulders along US 42.  Add left-turn lanes to both approaches at Jerome Road and correct the intersection alignment.

Decision: Approved for $100,000 in PE ENV for FY 2020; $400,000 for DD in FY 2021, $500,000 in ROW for FY2021 and $3,529,944 in Construction funds for FY 2022.  You can program these funds using 90% 4HJ7 and a 10% local match.

FRA-70-20.29 (201905D06-04)

Description: Widen the bridge with standard shoulders and sidewalk on the west side.  City of Columbus has an upcoming project to add sidewalks along Courtright Rd. connecting to this bridge.

Decision Approved for $1,300,000 in Construction funds for FY 2022.  You can program these funds using 90% 4HJ7 and 10% 4BC7.

FRA-317-1.41 (201905D06-05)

Description: Build a roundabout at Lockbourne Road in Franklin County.

Decision:  Approved for $2M in Construction funds for FY 2022.  You can program these funds using 90% 4HJ7 and 10% 4BC7.

FRA-CR6-5.34 (201905D06-06)

Description: Build a roundabout at Reynoldsburg-New Albany Road and Havens Road in Franklin County.

Decision: Approved for $2,375,000 in Construction funds for FY 2022 capped. You can program these funds using 90% 4HJ7 and 10% local match.

I am requesting that all new approvals be programmed in Ellis by August 15.  The Program Manager must be notified when this is completed and provided a PID number. This will enable us to publish an updated safety program that has been fiscally balanced using Ellis.

These selections are contingent upon the availability of future federal funds. We will notify the project sponsor if the funding commitment changes. If these are locally sponsored projects, the award of these funds is contingent upon the receipt of any outstanding payments owed ODOT for previously completed projects.

Thank you for your submissions.  If you have any questions, please contact me at (614) 644-8309.