HAN-103-12.43 PID 105152 R/W PROJECT SUMMARY November 25, 2024

SPONSORING AGENCY: Ohio Department of Transportation PROJECT SCOPE: Replace prestressed box beam deck that carries S.R. 103 over Buck Run east of the Village of Arlington. PROJECT NEED (Purpose of the Project): The purpose of the project is to replace the existing prestressed box beam deck with a new prestressed box beam deck. ESTIMATED DURATION OF PROJECT: Approximately 4 months MAJOR INFRASTRUCTURE CHANGES/IMPROVEMENTS OVER EXISTING ROADWAY FACILITIES: No major infrastructure changes, only replacing the existing bridge deck and pavement as needed. MAINTENANCE OF TRAFFIC PLANS: Roadway closures and traffic detours will be required on S.R. 103 during construction of this project. They are estimated to last approximately 60 calendar days. ESTIMATED PROJECT CONSTRUCTION START & COMPLETION DATES: The construction start date is set for May 2027 but may vary. The estimated end of construction date is set for September 2027 but will be contingent on the actual start date. ESTIMATED PROJECT CONSTRUCTION COST: $585,772.67