4A Note	PID No. 118689

4A

STA-SIPPO VALLEY TRAIL BRIDGE 11

“Bidders are advised that the following utility facilities will not be cleared from the construction area at the time of award of the contract.  These utility facilities shall remain in place or be relocated within the construction limits of the project as set out below.”

All station locations listed below are approximate unless otherwise stated.

THE CITY OF MASSILLON ENGINEERING DEPARTMENT (SANITARY SEWER)

The City has a sanitary sewer line that runs along the center of the stream and under the existing and proposed structures.  The line shall be protected during the construction as noted in the contract plans.  In addition, the contractor’s means and methods shall factor in protection of this facility during their mobilization, demolition, and construction operations.

The City shall be notified 2 weeks prior to the start of construction.

DOMINION ENERGY OHIO

The Company has an underground facility within the limits of construction but beyond the structure components.  The line is shown in the plans.  Care shall be taken to protect the line during the project.  No relocations are planned

Page 1 of  1