Instructions

- The Project Initiation Package is intended to focus on critical issues that can be identified with existing information from secondary sources and/or identified during a site visit.

- Each specialty area of the Project Initiation Package should be completed by individuals who possess sufficient experience to enable them to correctly identify and evaluate issues arising from the field review.

- In the Location/Comments field provide information concerning potential impacts that is brief but gives enough detail to allow an understanding of the issue(s).

- The scope of services document should account for any issues identified in the Project Initiation Package that have the potential to affect scope, schedule, and budget.

- In some instances, resources/subject areas that may need to be consulted for the secondary source review are identified on this form.

Project Initiation Package Deliverables

Provide an expanded Study Area Map identifying project design, utility, right of way and environmental constraints identified through the Project Initiation Package.  Tables, USGS and/or aerial mapping, photographs keyed to available project mapping, the plan to inform and involve the public, and other support material should also be submitted with the Project Initiation Package to illustrate specific problem areas.

General

| ## Date(s) of field review: | ## TBD |
| --- | --- |

| Project Name (County, Route, Section): | STA US 0030 14.21 | PID: | 123671 |
| --- | --- | --- | --- |
| Date Project Initiation Package Completed: | 10/10/25 | Prepared By: | Brian Ross |
| City, Township or Village Name(s): | Canton | ODOT Project Manager: | TBD |

Project Description: Superstructure replacement to increase vertical clearance of SFN 7607776 STA-30-1421.

Project Limits/Study Area/General Location: Coordinates: 40°47'4.81"N, 81°23'54.62"W Exact limits TBD. Assuming SLM 14.24 to 14.29 on STA US 30 (~100’ each side of structure) & assume 200’ from expansion joints on Harrison Ave.

| ODOT DISCIPLINE INVOLVEMENT: |  |  |
| --- | --- | --- |
| List name and phone number of individual(s) representing each discipline during the site visit and preparation of the Project Initiation Package. One individual may represent multiple disciplines. |  |  |
| DISCIPLINE | NAME | PHONE NUMBER |
| GENERAL EXISTING INFORMATION | MIKE CRAVER |  |
| LOCAL PLANNING COORDINATION | JIM BRUNER | 330-786-4924 |
| DISTRICT HIGHWAY MANAGEMENT STAFF CONCERN | BRIAN HOOVER |  |
| CRASH DATA | DAVE GRIFFITH |  |
| ENVIRONMENTAL ISSUES | BRIAN PECK | 330-789-4931 |
| GEOMETRIC DESIGN CONTROLLING CRITERIA | MATT CHANEY / KYLE KOPPES |  |
| OTHER GEOMETRIC DESIGN ISSUES | MATT CHANEY / KYLE KOPPES |  |
| GEOTECHNICAL ISSUES | TOM POWELL |  |
| PAVEMENT ISSUES | BRIAN ROSS | 330-786-2254 |
| STRUCTURAL ISSUES | BRIAN ROSS | 330-786-2254 |
| HYDRAULIC ISSUES | MIKE PALAGANO |  |
| TSMO CONSIDERATIONS | AARON CONLEY |  |
| TRAFFIC CONTROL ISSUES | MICHELLE CHANEY / DAWN ROXBERRY |  |
| UTILITY ISSUES | PETER DINH |  |
| MAINTENANCE OF TRAFFIC ISSUES | LEN BLANKENSHIP |  |
| RIGHT OF WAY/SURVEY ISSUES | BRIAN HONAKER / TIM WARD |  |
| CONSTRUCTION ISSUES | JOHN ROBERTS |  |
| PEDESTRIAN AND BICYCLE ISSUES | MATT CHANEY |  |
| AGENCY COORDINATION/PERMIT ISSUES | BRIAN PECK | 330-786-4931 |
| SCOPE, SCHEDULE AND BUDGET CONSIDERATIONS | JIM BRUNER | 330-786-4924 |
| EXTERNAL AGENCY INVOLVEMENT: |  |  |
| Indicate external agency involvement during identification of project issues affecting scope development. List the name and phone number of individual(s) representing each agency during the site visit. |  |  |
| AGENCY | NAME | PHONE NUMBER |
| FHWA Engineer*** |  |  |
| Other (LPA, MPO, etc.) |  |  |
| *** The FHWA Engineer should be invited on projects expected to require approval from Federal Highway Administration. |  |  |

| GENERAL EXISTING INFORMATION: Michael Craver |  |  |
| --- | --- | --- |
|  | US-30 | Harrison Ave (CR-254) |
| Legal Speed: | 60 | 25 |
| Design Speed: | 65 | 25 |
| Opening Year ADT (2029): | 41,500 | 10,500 |
| Design Year ADT (2049): | 43,500 | 11,000 |
| Trucks (24 Hour B&C): | 23% | 3% |
| Functional Classification: | 2 – Principal Arterial Freeway | 4 – Minor Arterial |
| Locale (Rural or Urban): | Urban | Urban |
| National Highway System (NHS): | Yes | No |

LOCAL PLANNING COORDINATION: Jim Bruner

Briefly describe local planning studies, bike/ped long range plans, aesthetics, etc. that will be considered throughout project development:

None.

DISTRICT HIGHWAY MANAGEMENT STAFF CONCERNS:

List any comments/requests from the District Highway Management Staff.

| CRASH DATA: |  |  |
| --- | --- | --- |
| Has a Safety Study been completed in the project area within past three years |  | (Yes/No) |
| Is the project area highlighted on the Safety Integrated Project Maps |  | (Yes/No) |
| Based on a spatial query (using GCAT or TIMS) of the three most recent years of crash data, briefly summarize crash history including pedestrian and bicycle crashes. Indicate any design features that may be contributing to the observed crash pattern that may be addressed by the project. |  |  |
| ENVIRONMENTAL ISSUES: |  |  |
| Make a preliminary determination on whether the following resources are present within the project area. Is it possible that they will be affected by the project. Include the location and any other pertinent information for resources that may be affected. |  |  |
| Resource/Feature | Location/Comments |  |
| Parkland, nature preserves and wildlife areas {4(f)/6(f)} | None |  |
| Threatened and Endangered Species and/or habitat | None |  |
| Scenic River | None |  |
| Existing wet areas/existing cattails/wetlands | None |  |
| Stream/river/waterway/jurisdictional ditch | None |  |
| Historic Resources (buildings, structures, objects) | None |  |
| Historic Bridge(s) | None |  |
| National Historic Landmarks | None |  |
| Archaeological Sites | None |  |
| Public Facilities | None |  |
| Cemetery (modern and historic cemeteries) | None |  |
| Farmland | None |  |
| Watershed Specific (i.e. Darby or Olentangy) NPDES Permit Area | Not Applicable |  |
| Air Quality non-attainment area or concerns | None |  |
| Landfill, Superfund, CERCLIS, RCRA, NPL, or industrial site(s), and/or evidence of hazardous materials | None |  |
| Sensitive environmental justice areas | Possible – Follow Normal Public Involvement Process |  |
| Federal Emergency Management Agency (FEMA) floodplains | None |  |
| Lake Erie Coastal Management Area | None |  |
| Sole Source Aquifers | None |  |
| Wellhead Protection Areas | None |  |
| Noise abatement issues | None |  |
| Coordination with Conservancy Districts | None |  |
| Other environmental issues | None |  |

| GEOMETRIC DESIGN CONTROLLING CRITERIA: |  |
| --- | --- |
| Consider design speed, design functional classification, land use, and available traffic data to make a preliminary determination as to the geometric standards for the project and potential for design exceptions. Note exceptions for low volume roadways. |  |
| Design Criteria | Location/Comments |
| Lane Width | Match existing |
| Shoulder Width | Match existing |
| Horizontal Curve Radius | N/A |
| Maximum Grade | Match existing if keeping the existing profile. If raising profile due to vertical clearance, provide a vertical curve per L&D Vol. 1, but keep to a minimum. Also, terminate the adjusted VC and any full depth replacement before the ramps on both the north and south radius returns. We do not want to impact any of the ramp geometry. |
| Stopping Sight Distance (Horizontal and Crest Vertical Curves) | Match existing vertical curve if present If raising profile due to vertical clearance, provide a vertical curve per L&D Vol. 1, but keep to a minimum. Also, terminate the adjusted VC and any full depth replacement before the ramps on both the north and south radius returns. We do not want to impact any of the ramp geometry. |
| Superelevation Rate | N/A |
| Vertical Clearance | N/A |
| Pavement Cross Slope | Meet existing at begin and end of full depth replacement. Transition pavement cross slope to match bridge deck cross slopes. |
| Design Loading Structural Capacity | ???? |

| OTHER GEOMETRIC DESIGN ISSUES: |  |
| --- | --- |
| Indicate if the following geometric issues are present or should be considered during project development. Consider work on the mainline as well as any side roads or service roads. Provide additional comments as needed. |  |
| #### Design Issues | #### Location/Comments |
| Does the horizontal alignment have an excessive deflection? | N/A, horizontal alignment should match existing |
| Do the Intersection Angles or Crossroad Alignment meet design standards? | N/A |
| Is driver comfort an issue due to the vertical curvature or breaks in the grade? | No. Match existing vertical curve if present. If raising profile due to vertical clearance, provide a vertical curve per L&D Vol. 1, but keep to a minimum. Also, terminate the adjusted VC and any full depth replacement before the ramps on both the north and south radius returns. We do not want to impact any of the ramp geometry. |
| Does the shoulder width on a structure allow for a minimum width of 4’ from the edge of the traveled way to the face of any barrier? | Yes, match existing bridge width. |
| Has a minimum width of 4’ from the edge of the traveled way to the face of any barrier? | Yes, match existing bridge width. Ensure all guardrail or parapets are set back a minimum of 4ft from the edge line. |
| Does intersection sight distance need to be improved? | N/A |
| List unprotected hazards that appear to be in the clear zone. | Does the parapet wall ends need to be protected? |
| Should existing access control be revised to improve safety? | N/A |
| Are there any drive locations that will require special attention during design (e.g., very steep grades, high volume commercial drives, drives close to bridges or intersections)? | N/A |
| Do the existing intersection radius returns need to be modified to improve pedestrian crossing safety? | N/A |
| Do the existing intersection radius returns need to be modified or truck aprons added to accommodate turning movements of large trucks? | N/A |
| Does grading need to be upgraded? To what criteria (e.g., clear zone, safety, standard)? Consider potential right of way and other impacts when considering grading method. | No. This is a superstructure replacement, we will not want to purchase RW for grading. |
| Are new or updated curb ramps needed? Refer to the Curb Ramp Measuring Guide | Possibly, curb ramps on both sides of the bridge could be within the project limits. If they are, field verify if they meet current ADA standards and replace if they do not. |
| If constructing a new roadway, will it be a connection between two existing NHS Routes? | (Yes/No) |
| If traffic control at an intersection is being changed from stop control to signalization, does the profile of the stop condition road need to be upgraded to accommodate faster traffic? | N/A |
| Are multiple intersection control types being considered? Is an Intersection Control Evaluation (Intersection Control Evaluation (ICE) ¦ Ohio Department of Transportation) applicable? | N/A |
| Are there any other geometric issues? Describe. | No. |

| GEOTECHNICAL ISSUES: |  |
| --- | --- |
| Based on the information compiled during this study indicate whether or not the following geotechnical issues are present or should be further considered during project development. Provide additional comments as needed. Refer to Section 302.2 of the ODOT Specifications for Geotechnical Explorations for literature search resources. |  |
| #### Design Issues | #### Location/Comments |
| Is there evidence of soil drainage problems (e.g., wet or pumping subgrade, standing water, the presence of seeps, wetlands, swamps, bogs)? | N/A |
| Will construction be impacted based on the groundwater table? | N/A |
| Is there evidence of any embankment or foundation problems (e.g., differential settlement, sag, foundation failures, slope failures, scours, evidence of channel migrations)? | N/A |
| Is there evidence of any slope instability (soil or rock)? | N/A |
| Is there evidence of unsuitable materials (e.g., presence of debris or man-made fills or waste pits containing these materials, indications from old soil borings)? | N/A |
| Is there evidence of rock strata (e.g., presence of exposed bedrock, rock on the old borings)? | N/A |
| Is there evidence of active, reclaimed or abandoned surface mines? Evidence of quarries? | N/A |
| Is there information pertaining to the existence of underground mines? | N/A |
| Is there Acid Mine Drainage present within the study area? | N/A |
| Are there any other geotechnical issues? Specify. | N/A |

| PAVEMENT ISSUES: BRIAN ROSS |  |
| --- | --- |
| Indicate if the following pavement issues are present or should be considered during project development. Side road and service road work should be considered in this assessment. Provide additional comments as needed. |  |
| Design Issue | Location/Comments |
| Do dynaflect tests indicate the existing pavement is in poor condition? | N/A |
| Are joint repairs needed? | No. |
| Are pressure relief joints needed? | No. |
| Does curb need to be replaced due to deteriorated condition or lack of curb reveal? | Replace as need for roadway profile/geometry changes. |
| Has the site received repeated resurfacings in recent years? | No. |
| Does pavement deterioration appear to be caused by drainage or geotechnical problems? | No. |
| Are there any other pavement issues? Specify. | Replace as needed for roadway profile/geometry changes. |

| STRUCTURAL ISSUES: BRIAN ROSS |  |
| --- | --- |
| Indicate if the following structure issues are present or should be considered during project development. Provide additional comments as needed. The Bridge Inspection reports should be evaluated and attached. Provide a separate table for each structure. |  |
| Structure Number: 7607776 | STA-30-1421 |
| Design Issue | Location/Comments |
| Is it possible for the structure to be replaced with a prefabricated box culvert or 3-sided box? | No. |
| Is the deck delaminated? Specify. | The top surface of the concrete deck received a conc. overlay in 2013 and does not present visible delaminations at this time. The deck underside shows spalling in all spans. Higher severity spalls with exposed rebar and section loss are seen in spans 2 and 3 particularly over traffic. Additional delaminations are seen throughout both deck edges. |
| Is non-destructive testing needed to determine the Amount of delamination? | Deck underside can be sounded for possible additional locations. |
| Are there areas to be patched/repaired on the deck? | Underside patching repairs are typically not reliable. These locations will need full depth repairs at a minimum - ~10% or more of the deck area needs repaired if not completely replaced. |
| Is the bridge a poor candidate for an overlay? Specify type of overlay if known. | The current conc. overlay is in good condition with the wearing surface rated 7. A new conc. or asphalt overlay will not address D4’s primary concerns of vertical clearance and underlying deck conditions. |
| Does the bridge rail violate current standards? | Railings are to be replaced upon re-deck or super structure replacement. |
| Is fatigue analysis required? | The structure carries a minor arterial route with less than 500 ADTT. Per BDM 404.1.2.4. a fatigue analysis is not required. See below for exception. |
| Should all fatigue prone details be retrofitted or replaced? Specify. | There are no apparent fatigue prone details. Spliced connections are bolted. Retrofits may be needed in areas subjected to collision damage. Many locations were repaired (repeatedly) by heat straightening which may have impacted the remaining fatigue life of the affected beams. |
| Is there any evidence of substructure movement (e.g., settlement, rotation)? | No substructure movement has been observed. |
| Is elimination of the deck joint possible? What modifications are necessary? | N/A |
| Is it possible for the hinges to be removed to make the members continuous? | N/A |
| Is there any evidence that the bridge does not meet hydraulic capacity? | N/A |
| Are there existing sidewalks on or adjacent to the bridge? | Yes. Sidewalks will need to be incorporated into the replacement structure design. |
| Is Vandal Protection Fencing required in accordance with the BDM? | Yes. |
| Will the structure work require any special maintenance of traffic (e.g., closing of roadway for erection of beams, maintenance of waterway traffic, location of cut line, etc.)? Specify. | Yes, complete closure of Harrison Ave will be needed to replace the deck and/or superstructure. Intermittent lane closures will likely be needed on US 30 – a short full closure of US 30 will likely be needed if new beams are erected. |
| Does the bridge need to accommodate future roadway lanes, bicycle lanes, a shared use path, shoulder, or railroad tracks? | No. |
| Will temporary shoring be required next to the railroad? | N/A. |
| Describe any issues with the bridge deck (curb, sidewalk, railing, surface, median, drainage, expansion joints, etc.). | The bridge deck is currently rated in fair condition (5). This rating is primarily due to severe spalling and deterioration observed in spans 2 and 3, along with additional spalls in spans 1, 4, and along the deck edges. The expansion joints are original sliding plate joints, which offer no protection to the substructure or bearings. Significant spalling on the underside of the deck is likely caused by high chloride contamination, which has led to deterioration of the reinforcing steel. This contamination likely originated from the original 1.5-inch AC wearing surface that remained in place until the bridge received a concrete overlay in 2013. The current deck is original to the 1977 construction. |
| Describe any issues with the bridge superstructure (alignment, beams/girders/slab, bearing devices, etc.). | The superstructure is currently rated in fair condition (5). The structure has a history of frequent collisions with over-height vehicles particularly in the EB direction of US 30 where the vertical clearance is 15’. The most recent accident resulted in damage to 4 of the 9 beams, which are scheduled for repair during winter 2025 or early spring 2026. Additional steel deterioration has been observed at the beam ends, where previous section loss has been painted over. The bearings at the abutments are exhibiting rust due to prolonged exposure from leaking expansion joints. |
| Describe any issues with the bridge substructure (abutments, piers, backwalls, wingwalls, scour, etc.). | The substructure (rated 6) is in satisfactory condition. The pier columns and abutments show deterioration in previously patched areas along with delaminations noted in both the fwd and rear abutment beamseats. Spalling was noted in the fwd and rear backwalls. |
| Describe any issues with the channel (i.e. alignment, erosion, etc.) | N/A |
| Describe any issues with the bridge approaches (i.e. pavement, guardrail, etc.) | Approach pavement is in fair to poor condition. Increasing the vertical clearance may require adjustment to the approach profile, ramps, and intersections. |
| Are there any other structure related issues? Specify. | Nothing else to add currently. |

| HYDRAULIC ISSUES: |  |
| --- | --- |
| Indicate if the following drainage issues are present or should be considered during project development. Side road and service road work should be considered in this assessment. Any available Culvert Inspection reports should be evaluated and attached. Provide additional comments as needed. |  |
| Design Issue | Comments |
| Does the existing drainage system appear to be appropriately sized and functioning properly? Describe deficiencies. | No evidence of ponding anywhere on US 30 or Harrison. Water stains on backwalls. Scuppers do not appear to have excessive clogging. |
| Is there evidence of alignment or flow velocity problems (e.g., scour, bank erosions, silting) at culvert inlets or outlets? | No evidence of erosion |
| Are there sinkholes or other deterioration in the pavement that would indicate separations in the existing pipes? | No |
| Is the exposed curb height in existing gutters inadequate to contain flow (include height of proposed resurfacing)? | Height appears to be adequate |
| Does the project affect a wetland or waterway (e.g., stream, river, jurisdictional ditch)? | No |
| Will channel relocation be required? | No |
| Will post construction BMPs be required that could impact R/W or utilities? | No |
| Are existing underdrain outlets functioning properly? | No evidence of improper UD function |
| Does the drainage work warrant any special maintenance of traffic considerations? | No |
| Are there any other hydraulic issues? Describe. | N/A |

| TSMO CONSIDERATIONS: |  |
| --- | --- |
| Briefly describe the opportunities for managing congestion or traffic issues using TSMO strategies or improvements. Consider opportunities to upgrade or install systems management and operations infrastructure: TSMO infrastructure includes communications equipment, travel time signs, signals, changeable message signs, traffic cameras, traffic signal systems, other remote field devices and data collection equipment, conduit and any supporting fiber optics. TOAST is the Traffic Operations Assessment System Tool. For additional TSMO information see http://www.dot.state.oh.us/Divisions/Operations/Traffic/miscellaneous/Pages/TSMO.aspx |  |
| Design Issue | Location/Comments |
| Does the project area contain a Hot Spot identified in TOAST? If so, what is the TOAST ranking? | SSTAUS00030**C_14.220_14.860_F: Score 68.3% , Statewide Rank: #2221 SSTAUS00030**C_14.220_14.860_R: Score 81.5% , Statewide Rank: #6640 |
| Does the project area have an operations master plan (or has this site been discussed with the District TSMO Coordinator)? | Unknown |
| Would operations benefit from TMC coverage of the project area? (RWIS, travel time boards, cameras, communications) | No |
| Are there opportunities for initiating or upgrading TSMO infrastructure? | No |
| Does this project support any TSMO strategies such as (Smartlane, VSL, Coordinated traffic signals, etc.) | No |
| Does this project require multi-jurisdictional coordination, agreements, funding, etc.? | Unknown |
| What existing TSMO infrastructure is in place? Will it need to be moved or maintained in place? | Local Traffic Signal – Need to verify min signal head height due increasing vertical clearance for structure |
| Are there any local TSMO infrastructure recommendations in the project area? (ex. Include emergency or transit traffic signal pre-emption, dynamic message signs or signal coordination) | Unknown |
| What MPO ITS architecture is already in place or planned? Consult the MPO ITS architecture plan, if applicable. | Unknown |
| Categories of potential ITS for this study area/project include: Exempt, Low, or High risk? Ref: TEM, 1-pager for CFR 940. | Exempt |
| Could this project expand an existing device or communications system? | No |
| What type of device communications and equipment exists? | Unknown-Local Traffic Signal |
| Should this location have communications added or upgraded? | Unknown-Local Traffic Signal |
| Will additional conduit be necessary for future infrastructure/communications? (ex. in barrier wall) | Unknown-Local Traffic Signal Not expected |
| Will existing device power or communications drops be disrupted? | TBD |
| Does this project require a new traffic signal timing plan? | Unknown-Local Traffic Signal Not expected |
| Are the current traffic signal(s) being upgraded to a system? | Unknown-Local Traffic Signal Not expected |
| Are there alternative routes available/identified for incident management? | Unknown-Local Traffic Signal Not expected |
| Is this a Traffic Incident Management Note eligible project? | Unknown-Local Traffic Signal Not expected |
| OTHER TSMO Considerations: |  |
| None |  |

| TRAFFIC CONTROL ISSUES: |  |
| --- | --- |
| Indicate if the following traffic control (signals, signing, pavement markings, etc.) issues are present or should be considered during project development. Provide additional comments as needed. |  |
| Design Issue | Comments |
| Are there any obvious deviations from requirements of the Ohio Manual of Uniform Traffic Control Devices (OMUTCD)? | No |
| Will coordination with Ohio Rail Development Commission (ORDC) be required (i.e. at-grade railroad crossings located within 400' of an intersection within the project area)? | N/A |
| Will pavement widening affect pole locations? | N/A |
| Will resurfacing affect signal height? | Possibly. Verify min. signal height due to increased vertical clearance of structure. City of Canton signal. |
| Does it appear that any traffic control items will fall outside the existing right of way limits (e.g., large signs, strain poles)? | N/A |
| Are there any crashes that can be related to existing signal deficiencies (e.g., timing, lack of protected turn phase)? | Not aware – city signal |
| Do pedestrian signals and push buttons need to be installed or upgraded? | N/A |
| Do turn lane lengths appear to have sufficient storage capacity? | N/A |
| Does the controller need to be upgraded? | N/A |
| Do proprietary materials need to be specified? | N/A |
| Should signs or signal installations be supplemented with lighting? | N/A – lighting already present |
| Are any Tourist Oriented Directional Signs (TODS) or LOGO signs present? | No |
| Are there any other traffic control issues? Specify. | Ensure ISD is met from the stop-controlled exit ramp due to proposed increased profile on Harrison Ave. |

| UTILITY ISSUES: |  |
| --- | --- |
| Indicate if the following utility issues are present or should be considered during project development. Provide additional comments as needed. |  |
| Design Issue | Location/Comments |
| Do existing utilities need to be relocated? If so, please identify. | Power and maybe water |
| Would the project benefit from Subsurface Utility Engineering (SUE) Level A? | No |
| Are there existing utilities on an existing structure that need to be relocated? | TBD |
| Are there any specific utility requirements or concerns? Specify. | TBD |
| Are there water or sanitary lines that will be relocated as part of the ODOT contract? | TBD |
| Are there any other utility issues? Specify. | Water is attached to beam. Will need to address |

| # MAINTENANCE OF TRAFFIC ISSUES: |  |
| --- | --- |
| Indicate if the following maintenance of traffic issues are present or should be considered during project development. Provide additional comments as needed. |  |
| Design Issue | Location/Comments |
| Are there bridge load limits within the work limits or in the nearby area that would limit the available signed official detour or unsigned local alternate routes? | No. |
| Is the project located on the National Truck Network? | Yes. |
| Are there overhead bridges with existing vertical clearance issues or that may become vertical clearance issues (e.g. shifting traffic to the shoulder, adding pavement without milling first, etc.) | No. |
| Are there pinch points within the work area that that would prevent the installation of temporary pavement for maintaining the existing number of lanes? If yes, identify the location and type of width restraints. (e.g., median wall, at grade bridge, overhead bridge piers, trees, historic markers, etc.) | Pinch points are defined by the width of the existing bridge. Temporary pavement is not anticipated for this work. |
| Are there visible signs of pavement condition deterioration in the driving lanes? On the shoulders? If yes, identify location and estimated degree of deterioration and if further testing is needed. | No. |
| Are there nearby schools that may be adversely impacted by the proposed work? If yes, identify names, location and school districts. | Canton City School District – 305 McKinley Ave NW (330.438.2500). |
| Are there nearby emergency services (e.g., hospital, fire, police, EMS, etc.) that may be adversely impacted by the proposed work? If yes, identify locations and names. | Canton Police Department - 221 3rd Street SW (330.649.5800) Canton Fire Department - 110 7th Street SW (330.649.5900) Aultman Hospital – 2600 6th Street SW (330.452.9911) |
| Are there significant traffic generators nearby that may be adversely impacted by the proposed work? (e.g., industries, factories, sports arenas, etc.) | Yes. Industrial facilities are located near the US-30/Harrison Interchange. |
| What is the width of the existing pavement? Will temporary pavement be needed to maintain the existing number of travel lanes? | Per record plan, the bridge is 62’ wide between the raised sidewalks located on either side of the structure. It will not be possible to maintain the same number of travel lanes during superstructure replacement. |
| What geometric features exist within the work area and within the area of influence of the work area that may impact sight distances and/or flow of traffic? (e.g., horizontal/vertical curves, blind driveways, intersections, entrance/exit ramps, railroad crossings, etc.) | Interchange ramps may be impacted if Harrison Ave profile changes extend from the bridge to the ramp intersections. |
| Are there sidewalks or paths within or leading to/from the work area that need to be closed? | Yes. |
| If sidewalk/path needs to be closed, can users be detoured on the existing sidewalk system or will a temporary pedestrian and/or bicycle pathway need to be included in the plan? | Yes. |
| Are transit stops present within the work area? | No. |
| Are there culverts within the work area that may need to be lengthened to accommodate temporary widening? If so, identify locations and culvert numbers. | No. |
| Are there any known existing drainage issues within the work limits? If yes, special attention needs to be given to ensuring temporary drainage can be accomplished. | No. |
| Will personal and/or business driveways be adversely impacted or need to be closed for any amount of time? | No. |
| Is the project located in or nearby an area of regional significance with a potential to cause controversy or negative public feedback or political scrutiny? | No. |
| Is there enough width to provide safe construction access? If no, what other means of access can be provided? | Yes. |
| Is there potential for the need to require right-of-way acquisition? | R/W acquisition is not anticipated for this work. |
| Is there room in the median for the construction of crossover pavement within the project limits and beyond the project limits on either end? If yes, identify potential locations for crossover locations. | N/A |
| Are short duration road closures going to be required? (e.g., bridge demo, steel erection, overhead utility installation/removal, etc.). If yes, is there an opportunity for diversion of the traffic to other routes or to the ramps on a diamond interchange? Identify the potential diversion routes. | Short-duration closures of US-30 beneath the Harrison Ave structure are likely. Interchange ramps could be used as potential diversion route. |
| Will there be a need for temporary structures (full or partial) in order to maintain the existing number of lanes? | No. |
| Is there power available within or nearby the project location for temporary lighting and/or temporary signals? | Yes. |
| Will there be a need for additional signal heads (drives and/or side roads) or temporary signal timing/coordination? | No. |
| Are there any Traffic Incident Management features, such as hydrants, pull-offs, turn-arounds, etc.? | No. |
| Are there issues that may limit the construction timeframe? (e.g., sporting or other significant regional events, work in streams, suitable wooded habitat, school, etc.). If yes, list them. | No. |
| Would this project potentially benefit from the application of innovative contracting method (e.g., A+B to open bridge to traffic before school starts, etc.)? If yes, which method? | No |
| Will there be a need to restrict existing movements during construction? (e.g., no left turns, etc.) | Part of this project is to gain vertical clearance over US-30. Turning movement restrictions will be dependent on the limits of potential profile modifications. If profile work requires interchange ramp closures, then access to/from US-30 will be detoured. |
| Is there an opportunity (or potential need) to implement any work zone ITS components? (e.g., work zone egress warning, queue detection and warning, CCTV, DDMS, etc.) | No. |
| How big of an impact will the project have on queue lengths and congestion? If significant, a MOT Policy Exception Request may be required per Traffic Management in Work Zones Policy (21-008(P)) and Standard Procedure (123-001(SP)). | N/A |
| Does this project require an MOTAA? All Path 4 & 5 projects along with Path 3 projects on Interstate/Interstate look-alikes need to have a Maintenance of Traffic Alternatives Analysis Completed. Refer to TEM Section 630-5 | No |

| RIGHT OF WAY/SURVEY ISSUES: |  |
| --- | --- |
| Indicate if right of way or survey issues are present or should be considered during project development. Provide additional comments as needed. |  |
| Design Issue | Location/Comments |
| Will there be any work beyond the existing right of way limits? | Maybe |
| Will relocation of residences be involved? | No |
| Will relocation of businesses be involved? | No |
| Will the project require modifying the access control to any properties? | No |
| Identify significant right of way encroachments (i.e. large commercial business signs, etc.)? | None known |
| Will temporary parcels be needed (e.g., for drive work)? | Maybe |
| Will additional right of way be needed for utility relocations? | Maybe |
| Are there any specific property owner concerns? If so, list property owners and concerns. | No |
| Are work agreements prohibited for any reason? | No |
| Are there any other right of way or survey issues? Specify. | No |

| CONSTRUCTION ISSUES: |  |  |
| --- | --- | --- |
| Indicate if the following issues are present or should be considered during project development. Provide additional comments as needed. |  |  |
| Issue | Location/Comments |  |
| Will any of the construction activity take place over, under, or near railroad property? |  |  |
| Could material with long lead times for delivery have an impact on the construction schedule and/or project completion (e.g., strain poles, large box culverts, steel beams, etc.)? |  |  |
| Are there any concerns related to existing or proposed lighting (e.g., light trespass, river navigation, airway clearance)? |  |  |  |
| Compare the Begin/End construction dates with the Scope of Work. Is the construction schedule reasonable? |  |  |
| Examine the existing pavement condition and repair history. Calculate potential pavement repair quantities. |  |  |
| Note manhole lid elevations versus proposed paving thickness. Will manhole lids or valve boxes need adjusted after paving? |  |  |
| Is there a need for Echelon Paving? |  |  |
| Examine the rideability of the approach slab to the roadway/bridge joint. |  |  |
| Will the project have impacts to nearby residents/businesses? Will site access occur down steep side slopes or through properties adjacent to project site? |  |  |
| Examine existing guardrail condition, height and length of need. What is the condition of the slopes behind guardrail? Will additional grading or fill be required for guardrail replacement? |  |  |
| Is more space or room needed for construction? Is Temporary or Permanent R/W required for utility relocations, construction of structures, drainage ditches, etc.? |  |  |
| Is there enough clearance to overhead utility lines for cranes and concrete pump trucks? |  |  |
| Will there be instream work? |  |  |
| Will Temporary shoring/sheeting, cofferdams or work pads be required to complete the proposed work? Anticipated Permitting (see Agency Coordination/Permit Issues section above) |  |  |
| Will the road need to be detoured to complete construction? What are the possible detour routes? |  |  |
| Where are the potential staging areas for the contractor? |  |  |

| PEDESTRIAN AND BICYCLE ISSUES: |  |
| --- | --- |
| Indicate if the following pedestrian and bicycle facilities are present or should be considered for implementation during project development. - Pedestrian facilities: sidewalks, shared use paths, enhanced crossings, signs/signals, and lighting. - Bicycle facilities: bike lanes, improved shoulders, shared use paths, crossing treatments, signs/signals, and lighting. Provide additional comments as needed. For additional bicycle and pedestrian data, see the TIMS Active Transportation Map Viewer: https://gis.dot.state.oh.us/tims/Map/ActiveTransportation and discuss with the District Bike & Ped Contact. |  |
| Issue | Location/Comments |
| Are there visible signs of deterioration on sidewalks or missing sidewalks? | No, but if sidewalks are impacted, they should be replaced. |
| Is there a minimum 4’ clearance along sidewalks? (i.e. poles that obstruct the sidewalk) | Yes |
| Are there visible sign of deterioration in bike lanes/shoulders or missing bike facilities? | N/A |
| Do crossings for bicyclists and/or pedestrians need to be improved or installed? | Potentially. If ADA ramps fall within project limits, they should be upgraded if they do not meet standards. |
| Is on-street parking set back 20 feet from the crosswalk (both marked and unmarked) at an intersection or set back 30 feet of the approach to any flashing beacon, stop sign or traffic control device? (See ORC 4511.68) | N/A |
| Is there evidence of the need for a midblock crossing? (i.e. pedestrian crashes, signalized intersection spacing exceeds 600 ft., presence of midblock transit stops or path, pedestrian generators and destinations). Refer to FHWA Guide for Improving Pedestrian Safety at Uncontrolled Intersections | No. |
| Does the project area have an active transportation plan in place (or other multimodal plan such as a bicycle, pedestrian, school travel plan, or metropolitan transportation plan). Contact pertinent local public agencies for more information. | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| Is there existing bicycle or pedestrian usage along this corridor? (For statewide volume data visit ODOT’s Non-Motorized Database System.) Visible indicators of usage include counts, worn paths, transit stops, etc. | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| Is the project located on a designated or proposed bike route (local, regional, state or US)? | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| What is the Level of Traffic Stress (1-4)? (LTS 1 and 2 are considered comfortable for the mainstream adult population.) (See Level of Traffic Stress calculation tool. This data is pre-calculated for the State & US Bike Route System.) | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| Does the project area have high Active Transportation Demand and high Active Transportation Need (Scores of 3 or 4)? (Use the Identify Features tool to select project area and view scores for Demand_ Mapping and Need_Mapping. scores.) | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| What are the proposed bicycle lane widths? | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| What are the proposed sidewalk and shared use path widths (and buffer width)? | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |
| If bike/ped accommodations require additional ROW not planned for the project, can a future project provide this? | N/A – superstructure replacement project. Also, within City limits, therefore any improvements are at the City’s discretion. |

| AGENCY COORDINATION/PERMIT ISSUES: |  |
| --- | --- |
| Indicate if the following permit issues are present or should be considered during project development. Provide additional comments as needed. |  |
| Issue | Location/Comments |
| Will an Individual US Army Corps of Engineers/ Environmental Protection Agency 404/401 permit be required? | No |
| Will a Section 408 Permission be required for work within an USACE Civil Works (dams, levees, locks, navigation channel, etc.)? Refer to the National Levee Database (army.mil); National Inventory of Dams (army.mil); Louisville District (arcgis.com) Not all projects are found within these directories. Consult with OES during planning to discuss Section 408 coordination. (Note, Section 9 or Section 10 permit will most likely trigger Section 408 coordination.) | No |
| Will a Coast Guard (Section 9) permit be required? | No |
| Is review by a local public agency or project sponsor required? Specify. | City of Canton – Harrison Ave SW Involvement |
| Is State Historic Preservation Office (SHPO) coordination for work involving historic bridges or historic properties required? | No |
| Is coordination with ODNR for work involving State Scenic Rivers, State Wildlife Areas or State Recreational Areas required? | No |
| Is coordination with any other agency required? | No |

| SCOPE, SCHEDULE AND BUDGET CONSIDERATIONS: Jim Bruner |  |
| --- | --- |
| Based on the responses to the above items, do any of the following need to be modified? |  |
| Issue | Comments |
| Conceptual scope | Not at this time 10/21/2025. |
| Work limits | Not at this time 10/21/2025. |
| Probable environmental document type | C2 |
| Project Path classification | Path 2 |
| Schedule | Not at this time 10/21/2025. |
| Budget | Not at this time 10/21/2025. |