GUE-70-0994R

3001385

Identification and Inspection

of Fatigue Cracks

in the Built-up Welded Beams

Re-inspection

8-29-2007

By: Albert Abel

Bridge Specialist II

BRIDGE DATA

TYPE: Single Span Composite welded built-up steel beam.

SPAN: 96'-6" c/c bearings

Substructure: Full height concrete abutments on spread footings

Roadway: Varies 80'-5" average f/f rails

Deck: 9.25" concrete

Wearing Surface: .75" monolithic concrete and 1.75" SDC (placed 1990)

Skew: 3deg. 19 min. 19sec. right forward

Alignment: 2 deg curve and spiral

Design Loading: CF-2000(57)

Minimum Vertical Clearance: 16'-3" on I-77NB

Year Built: 1965 Proj. 312(63)

This structure carries east bound I-70 and ramps H and F over north bound I-77 and

ramps F and D for a total of 4 lanes of traffic on the bridge and 4 lanes of traffic under.

In 1990 new bridge rails, expansion joints, approach slabs and a SDC overlay were placed.

On June 27, 2000 during the annual inspection of the structure what appeared to be cracks were noticed in the webs of beams 4 and 5 near mid span at the top flange welds over the X bracing.

The next day a close up inspection using Dye Penetrant was used to confirm the existence of the cracks.

After consultation between D-5 and the Office of Structural Engineering, it was decided that an

in-depth inspection of suspected crack locations be performed to locate all existing cracks. After all the cracks are located the ends of the cracks would be drilled to try and stop any further propagation of the cracks. This work was performed by the D-5 Bridge Inspectors starting November 6, 2000 and was completed November 17, 2000.  The drilled cracks will be monitored on an annual cycle to determine if the drilling has stopped the cracks from growing.

A total of 10 cracks were found. The cracks varied in length from 1" to 3.25".

RE-INSPECTION

8-14 and 8-23- 2007

A re-inspection of the cracks was done using dye penetrant to look for growth of the existing cracks and to find any newly formed cracks.

Existing crack #5 had a possible .25” crack past the forward drill hole on the right side of the web. The dye indication was very faint and I’m not sure if this is truly cracked.

Existing crack #6 had possible .375” cracks past both forward and rear drill holes. Here again the dye indication was very faint and I’m not sure of the existence of further cracking.

Existing crack #7 has grown form 1” to 2.5” in length.

Existing crack # 10 has grown from 2” to 4” in length.

New cracks that were found:

A	New 2.5” long crack

B	New 1” long crack

C	Possible new crack forming, dye indication was faint.

D	New 1” long crack

E	New 1.5” crack

F	New 3” long crack

EXISTING CRACKS

#1.	1.5" long crack, .75" hole drilled at ends. (no change)

#2.	3" long crack, .75" hole drilled at ends.  (no change)

#3.	3.25" long crack, .75" holes drilled at ends. (no change)

#4.	1.5" long crack, .75" holes drilled at ends. (no change)

#5	2" long crack, .75" holes drilled at ends. (possible .25” crack past forward drill hole on                  right side of web)

#6	1" long crack, .75" holes drilled at ends.(possible .375” cracks past both forward and rear  drill holes)

#7	1" long crack detected on right side of the beam, this crack was not drilled. (crack has                  grown to 2.5” in length.)

#8	1.75" long crack, .75" holes drilled at ends. (no change)

#9	2" long crack, .75" holes drilled at ends. (no change)

#10	2" long crack, this crack was not drilled. (crack has grown to 4” in length)

NEW CRACKS

A	New 2.5” long crack

B	New 1” long crack

C	Possible new crack forming, dye indication was faint.

D	New 1” long crack

E	New 1.5” crack

F	New 3” long crack