LPA SCOPE OF SERVICES FORM

A. Project Identification

| County-Route-Section (Project Name): |  |  | TUS Towpath Trail Extension 2 |  |  |
| --- | --- | --- | --- | --- | --- |
| Project Sponsor / Maintenance Responsibility: |  |  |  | Tuscarawas County Park Department |  |
| ☐ | Local Let |  |  | PID (ODOT assigned): | 124456 |
| ☒ | ODOT Let |  |  |  |  |
| Scope Field Review: |  | October 8, 2025 |  | Scope Meeting: | October 8, 2025 |
| Proposed Sale Date: |  | January 2028 |  | State Fiscal Year: | 2028 |
| Highway Functional Classification: |  |  | N/A – Off Roadway System |  |  |
| Federal Aid System (ODOT assigned): |  |  | Yes (Enhancement) |  |  |

B. Design Standard

ODOT Location and Design Manuals

C. Project Description

Develop and construct a 10 ft. wide, limestone shared use path (trail) from the Dover Dam south approximately two (2) miles to S.R. 416, extending the Ohio & Erie Canal Towpath Trail.

| Prior studies / plan (identify): |
| --- |
| TAP Application (November 2024); north section – TUS Towpath Trail Improvements (PID 111280) |  |

| Estimate Project Length: (begin pavement to end pavement including bridge) | 2 miles +/- |
| --- | --- |
| Work Length: (including project length & approach work) | 2 miles +/- |

| Alignment: | ☒ |  | Existing |  |
| --- | --- | --- | --- | --- |
|  | ☐ |  | Relocated (explain) |  |
| Profile: | ☒ |  | Existing |  |
|  | ☐ |  | New (explain) |  |
| Logical Termini: (w/ explanation) |  | See Certified Cost Estimate and Project Map from Application |  |  |

D. Typical Sections

| Existing | Pavement Width: | Varies | ☐ | curb to curb | Graded Shoulder: | Varies |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | ☒ | edge to edge | Treated Shoulder: | Varies |
|  | R/W Width: | Varies (all work to be within existing R/W) |  |  |  |  |
|  | Bridge Width: | N/A | ☐f/f of rails, ☐t/t of curbs, or ☐t/t of parapets |  |  |  |

| Existing | Yes | No | Comment / Type |  |
| --- | --- | --- | --- | --- |
| Median | ☐ | ☒ |  |  |
| Curbs | ☐ | ☒ |  |  |
| Curb ramps | ☐ | ☒ |  |  |
| Sidewalks | ☐ | ☒ | Width: |  |
| Guardrail | ☐ | ☒ |  |  |

Additional Things To Note About Existing Typical Section:

| Proposed | Pavement Width: | 10’ (can reduce to 8’ where needed) | ☐ | curb to curb | Graded Shoulder: | Varies |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | ☒ | edge to edge | Treated Shoulder: | Varies |
|  | R/W Width: | Varies (all work to be within existing R/W) |  |  |  |  |
|  | Bridge Width: | N/A | ☐f/f of rails, ☐t/t of curbs, or ☐t/t of parapets |  |  |  |

| Proposed | Yes | No | Comment / Type |  |
| --- | --- | --- | --- | --- |
| Median | ☐ | ☒ |  |  |
| Curbs | ☐ | ☒ |  |  |
| Curb ramps (*) | ☐ | ☒ |  |  |
| Sidewalks | ☐ | ☒ | Width: |  |
| Guardrail | ☒ | ☐ | Guardrail and/or fencing as needed based on terrain |  |

Note (*) – Curb ramps must be updated to current ADA standards.

Additional Things To Note About Proposed Typical Section:

Supplemental Information: N/A (trail project)

| ADT |  |  |  | Design ADT |  |
| --- | --- | --- | --- | --- | --- |
| DHV |  |  |  | Certified Traffic |  |
| T24 |  |  |  | Legal Speed |  |
| Design Speed |  |  |  |
| Comments: |

E. Right-of-Way

|  |  | Yes | No | Remarks |
| --- | --- | --- | --- | --- |
| Right-of-Way Plan: |  | ☐ | ☒ |  |
| Approximate Number of Parcels: |  |  |  | 0 |
| Known Relocations: |  | ☐ | ☒ |  |
| Railroad Involvement: |  | ☐ | ☒ |  |
| Railroad Name: |  |  |  |  |
| Encroachments: |  | ☐ | ☒ |  |
| Airway Highway Clearance: |  | ☐ | ☒ | Required equipment will not exceed height of surrounding trees. |
| Airport Name: |  |  |  |  |
| Comments: | All work is to be completed within R/W owned by The Kimble Company, which has granted an auto-renewing license agreement to the Tuscarawas County Commissioners and Ohio & Erie Canalway Coalition for the Towpath Trail. The agreement was utilized for previously completed project, PID 111280 (docs provided). |  |  |  |

Note: Provide a footprint of proposed and existing right of way limits as soon as available to the District Environmental Coordinator and District Real Estate Administrator.

Caution: Environmental needs to be clear prior to the beginning of right of way acquisition.

F. Utilities

|  |  |  | Yes | No | Name of Company |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Aerial | Phone |  | ☐ | ☒ |  |  |  |
|  | Cablevision |  | ☐ | ☒ |  |  |  |
|  | Power |  | ☒ | ☐ | American Electric Power |  |  |
| Underground | Phone |  | ☐ | ☒ |  |  |  |
|  | Cablevision |  | ☐ | ☒ |  |  |  |
|  | Power |  | ☐ | ☒ |  |  |  |
|  | Gas |  | ☒ | ☐ | Kimble Company dba Red Hill Development |  |  |
|  | Pipelines: |  | ☒ | ☐ | Kimble Company dba Red Hill Development |  |  |
|  |  |  |  |  | Private | Public | Name of Company |
|  | Water |  | ☐ | ☒ | ☐ | ☐ |  |
|  | Sanitary |  | ☐ | ☒ | ☐ | ☐ |  |
|  | Storm |  | ☐ | ☒ | ☐ | ☐ |  |
| Other: |  |  |  |  |  |  |  |
| Comments: |  |  |  |  |  |  |  |

G. Structure Requirements – N/A

| Existing Structure Information: | Structure type: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Bridge No.: |  |  | Structural File No.: |  |  |
|  | Sufficiency Rating: |  |  | General Appraisal: |  |  |
|  | Crossing: |  |  |  |  |  |
|  | Bridge Length: |  |  | Number of Spans: |  |  |
|  | Eligible for the National Historical Register: |  | ☐ Yes ☐ No |  |  |  |

| Proposed Structure Information: | New Structure: | ☐ Yes ☐ No |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Rehabilitate Existing Bridge by: |  |  |  |  |  |  |
|  | Structure Type: |  |  |  |  |  |  |
|  | Beam Type: |  | ☐ Concrete Box; ☐ Steel; ☐ n/a |  |  |  |  |
|  | Structure Width: |  |  |  |  | Number of Spans: |  |
|  | Local must have proposed structure’s load rating on file Other Design Considerations / Explanation of Change in Line/Grade: |  |  |  |  |  |  |
|  | Guardrail Type: |  |  |  |  |  |  |

H. Design Exception(s) Required

| ☐ Yes | Explain: | Off Roadway System (Trail) |
| --- | --- | --- |
| ☒ No |  |  |

I. Traffic Control

|  | Yes | No | Remarks |
| --- | --- | --- | --- |
| Signing: | ☒ | ☐ | See Certified Cost Estimate |
| Striping: | ☐ | ☒ |  |
| Lighting: | ☐ | ☒ |  |
| Signals: | ☐ | ☒ |  |
| RPMs: | ☐ | ☒ |  |

J. Maintenance of Traffic

| Type of MOT: | ☒ Detour, ☐ Part Width, ☐ Daily Flagging |  |  |
| --- | --- | --- | --- |
| Remarks/Describe: |  | Trail sections to be detoured as required by work schedule. |  |
| Will Pedestrian Traffic need to be maintained? |  |  | Yes – Trail Project. Pedestrian detours required. |
| Remarks/Describe: |  |  |  |

K. Driveways

| ☒ Yes | Type: | Multiple aggregate crossroads/driveways that will need tied into |
| --- | --- | --- |
| ☐ No |  |  |

L. Project Funding

| Project Cost Estimate: | $809,419.75 |  |  |
| --- | --- | --- | --- |
| Quantity splits needed in plans to differentiate funding participation: |  | ☐ Yes ☒ No | Comments: |
| Coordination with Concurrent Projects Required: |  | ☐ Yes ☒ No | Comments: However, section to the north completed under project TUS Towpath Trail Improvements (PID 111280) |

Funding Source: TAP (4B37) & Safety (4HJ7)	Federal Maximum: $800,000 	Funding Split: 100% (80/20)

Cost Estimates:

|  | Local Information |  |  | State/Federal Information |  |  | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | SAC | Total Local Funds | Percent Split | SAC | Total Federal or State Funds | Percent Split |  |
| Preliminary Engineering |  |  |  | 4B37/4HJ7 | $58,000 | 100 | $58,000 |
| Detailed Design |  |  |  | 4B37/4HJ7 | $15,000 | 100 | $15,000 |
| Construction |  |  |  | 4B37/4HJ7 | $669,472.50 | 100 | $669,472.50 |
| Construction Engineering | 4BG7 | $9,419.75 | 100 | 4B37/4HJ7 | $57,527.50 | 100 | $66,947.25 |
| Totals: |  | $9,419.75 |  |  | $800,000 |  | $809,419.75 |

| Additional remarks about funding: |
| --- |
| Utilizing 100% Federal funds (80% TAP-4B37 matched with 20% Safety-4HJ7) up to Federal max. Cost Estimates include contingency, but not inflation factor. Costs to be monitored throughout PDP. |  |

M. Cost Recovery Does the LPA intend to recover any Direct Labor Costs associated with this project?; ☐ Yes; ☒ No. Does the LPA intend to recover any Fringe and Overhead Costs associated with this project?; ☐ Yes; ☒ No. If the LPA does intend to recover Fringe and Overhead Costs, by what method do they intend to recover those costs? ☐ 1. Direct Labor only (no indirect cost recovery for fringe benefit or overhead costs) ☐ 2. Direct Labor plus indirect costs determined using the Federal De Minimis Indirect Cost Rate ☐ 3. Direct Labor plus Approved Fringe Benefit Costs (fringe benefits only) ☐ 4. Direct Labor plus indirect costs determined using the approved applicable Cost Allocation Plan rate ☐ 5. No cost recovery of any LPA direct labor, fringe benefits, or overhead costs.. Does the LPA currently have a timekeeping system in place?; ☐ Yes; ☐ No. If so, does that system track both payroll and project hours concurrently?; ☐ Yes; ☐ No. If different systems, how does the LPA reconcile project hours to payroll?. How often are payroll records prepared?. For employees working on multiple activities, does the LPA track daily time by activity/project on the time sheets? (Tracking hours worked, without activities, on Federal projects is non-compliant. All activity hours must be shown); ☐ Yes; ☐ No. Does the LPA ensure that timecards are signed by the employee?; ☐ Yes; ☐ No.

N. Environmental – see Environmental (NEPA) Scope of Services

O. Roles/Responsibilities

Note: Consultants used for development of Construction plans, R/W plans, R/W acquisition/appraisals, and Construction inspection must be pre-qualified by ODOT.

| Construction Plan Development: | ODOT Prequalified Consultant |
| --- | --- |
| Proposal/Specification Development: | ODOT |
| LPA Agreement: | ODOT/LPA |
| Form and Preliminary Legislation: | ODOT/LPA |
| Environmental Tasks: | ODOT Prequalified Consultant/ODOT (see Environmental SOS) |
| Advertising and Award of Contract: | ODOT |
| Construction Inspection: | ODOT |
| R/W Plan Development: | N/A |
| R/W Acquisition / Appraisals: | N/A |
| Utility Relocation: | Coordination and relocation by LPA/ODOT Prequalified Consultant (responsible for completion of the Utility Note for any relocations) |

P. Field Review – held with ODOT D11 and CCPD personnel on October 8, 2025

Q. Commitment Dates